INFRASTRUCTURE SECTOR

2023 – 2025 MEDIUM-TERM SECTOR STRATEGY (MTSS)

SEPTEMBER, 2022

# Foreword

Ondo State through the Ministry of Economic Planning & Budget (MEP&B) started the implementation of sector wide budget reform strategy known as Medium-Term Sector Strategy (MTSS) in 2017. This medium-term strategic plan and operational document relate to the Infrastructure Sector goals and programmes that will improve governance in line with the overall policy thrust of the State.

The Infrastructure Sector goals and programmes has continued to evolve over the years to truly reflect the Government policy direction and also meet the infrastructural needs of the people of the State. Having this strategic and operational plan in place ensures an appropriately crafted multi-year budgeting that will assess and report on sector performance annually for evidence-based Budgeting and informed decisions on resource allocation. Consequently, the Ondo State Government has developed a process involving all MDAs and other relevant stakeholders under Infrastructure Sector headed by Ministry of Lands and Infrastructure. The initiative is being coordinated by Ministry of Economic Planning and Budget to ensure that multi-year budgeting and annual performance review becomes an integral part of the State’s fiscal reform agenda.

The MDAs under Infrastructure Sector are: Ministry of Lands & Infrastructure, Office of Transport, Ondo State Water Corporation (ODWC), Rural Water Supply and Sanitation Agency (RUWASSA), Ondo State Electricity Board (OSEB), Ondo State Information Technology Agency (SITA), Ministry of Physical Planning and Urban Development ,Ondo State Electricity Regulatory Bureau (OSERB) and Office of public utilities (OPU).

The State is committed to its resolve to institutionalize the Medium-Term Sector Strategy (MTSS) document to improve on policy planning, budget implementation to enhance service delivery in all sectors of governance. The objective is to enhance sector Programmes which will facilitate the achievement of REDEEMED agenda of the present administration.

To this end, I commend this publication along with other related budgetary guidelines as a must read material and practical guideline for the MDAs in the infrastructure sector to ensure a synergy between government expenditures on programmes and State goals if the desired fiscal discipline in the budgetary process for sustainable growth must be achieved.

Engr. Raimi O. Aminu,

Honourable Commissioner,

Ministry of Lands & Infrastructure.

# Table of Contents

Contents

Foreword……………………………………………………………………………………	2

Table of Contents…………………………………………………………………………..	3

List of Tables………………………………………………………………………………	4

Table of Acronyms…………………………………………………………………………	8

Chapter One: Introduction………………………………………………………………….	10

1.1	Objectives of the MTSS Document	10

1.2	Summary of the Process used for the MTSS Development	12

1.3	Summary of the Sector’s Programmes, Outcomes and Related  Expenditures	13

1.4	Outline of the Structure of the Document	13

Chapter Two: The Sector and Policy in the State…………………………………………….14

2.1	A Brief Introduction to the State	14

Geography	14

Economy	15

2.2	Overview of the Sector’s Institutional Structure	15

2.3	The Current Situation in the Sector	15

Ministry of Works and Infrastructure	16

Office of Transport	17

Ondo State Electricity Board	18

Ondo State Water Corporation (ODWC)	19

Rural Water Supply and Sanitation Agency	21

State Information Technology Agency (SITA)…………………………………………………..23

Ondo State Electricity Regulatory Bureau (OSERB)…………………………………………...24

Office of Public Utilities (OPU)…………………………………………………………………

Ondo State Physical Planning and Urban Development……………………………………….

2.4	Summary of the review of sector policies	27

2.5	Statement of the Sector’s Mission, Vision and Core Values	29

2.6	The Sector’s Objectives and Programmes for the MTSS Period	30

Chapter Three: The Development of Sector Strategy	32

3.1	Outline Major Strategic Challenges	32

3.2	Resource Constraints	32

3.3	Projects Prioritisation	35

3.4 	Personnel and Overhead Costs: Existing and Projections	40

3.5	Contributions from our Partners	40

3.6	Cross-Cutting Issues	41

3.7	Outline of Key Strategies	42

3.8	Justification	51

3.9	Responsibilities and Operational Plan	51

Chapter Four: Three Year Expenditure Projections	53

4.1	The process used to make Expenditure Projections	53

4.2	Outline Expenditure Projections	53

Chapter Five: Monitoring and Evaluation	54

5.1	Conducting Annual Sector Performance Review	54

5.2	Organisational Arrangements	54

# List of Tables

Table 1: Programmes, Expected Outcomes and Proposed Expenditures	12

Table 2.1: Roads Construction in Ondo State from the year 1996 – 2020…………………………....15

Table 2.2: Number of Students Conveyed by Free Shuttle Bus Scheme……………………………...16

Table 2.3: Electrification Projects executed and completed between 2003 to 2020…………………18

Table 2.4: Development and Happenings in the Water Sector in the Past 20 Years………………….19

Table 2.5: Water Demand Level and Level of Service for Rural and Small Town's Water Supply 	   	      and Sanitation in Ondo State………………………………………………………….......21

Table 2.6: Sanitation Level of Service for Rural and Small Towns in Ondo State…………………...21

Table 2.7: Water Supply Facilities Available in Ondo State……………………………………….....23

Table 2.8: Past Projects/ Programmes Exceuted in the State by SITA………………………………..23

Table 2.9: Core Values………………………………………………………………………...............28

Table 2: Summary of State Level Goals, Sector Level Objectives, Programmes and Outcomes	29

Table 3: Objectives, Programmes and Outcome Deliverables	30

Table 4: Summary of 2019 Budget Data	32

Table 5: Summary of 2020 Budget Data	33

Table 6: Summary of Projects Review and Prioritisation (Ongoing, Existing & New Projects)	34

Table 7: Personnel and Overhead Costs: Existing and Projected	39

Table 8: Grants and Donor Funding	39

Table 9: Summary of projects’ expenditures and output measures (The Logframe)	41

Acknowledgements

As the Medium-Term Sector Strategy (MTSS) document preparation and the entire process of its workability is thought-out to improve upon the lives of people through thoughtful spending of funds, amongst other benefits.  The Infrastructure Sector is hugely indebted to the State Government for the opportunity granted it to be part of this all-important sector of governance. The MTSS is no doubt a good step in the right direction and as such, the sector deems it a rare opportunity to be a key part of this process.

Equally, we owe the Ministry of Economic Planning and Budget (MEP&B) a lot for selecting us out from a pool of other similarly eligible officers in our various MDAs to be part of this feat and also for making available relevant information and data sources used in preparing this document. It is our resolve to attain the level of responsibility and effectiveness expected of us in executing this task and further contributes our own quota to the development of the State.

We want to thank the heads of our various MDAs for granting us permission to be part of this process and for the unparalleled support and patience shown when we were away. Being key officers in our various MDAs, our schedules may have suffered slight setbacks and it is noteworthy to say here that we would definitely get back on track accordingly now that the document has been duly prepared.

Finally, we are indebted to the Resource Person who effectively played his role in developing this document by facilitating the entire process and painstakingly explained all that MTSS entails.

SECTOR PLANNING TEAM (SPT) MEMBERS OF INFRASTRUCTURE SECTOR

| S/N | NAME | MEDAs | DESIGNATION |
| --- | --- | --- | --- |
| 1 | Engr. Allen Idowu Owolabi | Ministry of Lands & Infrastructure (Works) | Permanent Secretary |
| 2 | Architect O. Ogunro | Ministry of Lands & Infrastructure (Lands) | Permanent Secretary |
| 3 | Mr. Kayode Ogundele | Office of Transport | Permanent Secretary |
| 4 | Mr. O.A. Akinseloyin | SITA | Permanent Secretary |
| 5 | Mr. O.J. Afolabi | MPP&UD | Permanent Secretary |
| 6 | Engr. O.S. Fadoju | OSEB | General Manager |
| 7 | Engr. Adebisi Oyebode | ODWC | General Manager |
| 8 | Engr. E.R. Oladimeji | RUWASSA | General Manager |
| 9 | Princess Abike Bayo-Ilawole | OPU | Secretary |
| 10 | Engr. O.S. Bolawole | OSERB | State Coordinator |
| 11 | Engr. J.B. Ogunleye | ODWC | Team Leader |
| 12 | Mr. G. Akinrinmade | ODWC | SPT member |
| 13 | Engr. O.F. Osanyinbi | OSEB | SPT member |
| 14 | Mrs. A.M. Olaosebikan | OSEB | SPT member |
| 15 | Engr. E.O. Akerele | Office of Transport | SPT member |
| 16 | Mr. J.K. Adebiyi | RUWASSA | SPT member |
| 17 | Mr. K. Ajakaye | RUWASSA | SPT member |
| 18 | Engr. Mrs. A. Kayode | Ministry of Lands & Infrastructure (Works) | SPT member |
| 19 | Engr. M.O. Owoyemi | Ministry of Lands & Infrastructure (Works) | SPT member |
| 20 | Mr. J. O. Alaran | Ministry of Lands & Infrastructure (Lands) | SPT member |
| 21 | Mrs. N.A. Familoni | MPP&UD | SPT member |
| 22 | Mr. O.G. Aboyewa | SITA | SPT member |
| 23 | Mrs. Oluwabunmi Adesoye | SITA | SPT member |
| 24 | Mrs. H. O. Iwakun | SITA | SPT member |
| 25 | Mr. O.F. Omoniyi | OSERB | SPT member |
| 26 | Mr. Babatunde Adeyemi | OSERB | SPT member |
| 27 | Engr. A.G. Philip | OPU | SPT member |
| 28 | Mr. O.A. Arowosegbe | MEP&B | SPT member |
| 29 | Mr. F.A. Adeboyejo | MEP & B | SPT member |
| 30 | Mr. S.A. Akinkuowo | MEP&B | SPT member |
| 31 | Miss K. Aremu | MEP & B | SPT member |
| 32 | Mr. A.O. Alake | MEP & B | Secretary |

Engr. Allen Idowu Owolabi,

Ag. Permanent Secretary,

Ministry of Lands and Infrastructure (Works).

# Table of Acronyms

| Acronym | Definition |
| --- | --- |
| BCC | Budget Call Circular |
| BP&E | Budget Preparation and Execution |
| BEDC | Benin Electricity Distribution Company |
| DAWN | Development Agenda for Western Nigeria |
| FAAC | Federal Accounts Allocation Committee |
| ERGP | Economic Recovery and Growth Plan |
| IDWSSD | International Drinking Water Supply & Sanitation Decade |
| KPI | Key Performance & Indicator |
| M&E | Monitoring and Evaluation |
| MEDAs | Ministries, Extra-ministerial, Departments and Agencies. |
| MEP&B | Ministry of Economic Planning Budget and Development |
| MTEF | Medium Term Expenditure Framework |
| MTSS | Medium Term Sector Strategy |
| MYTO | Multi Year Tariff Order |
| NERC | Nigerian Electricity Regulatory Commission |
| NEPAD | New Partnership for Africa Development |
| NRW | Non-Renewable Water |
| ODSG | Ondo State Government |
| OD-WASRA | Ondo State Water Supply Regulatory Agency |
| ODWC | Ondo State Water Corporation |
| OSDP | Ondo State Development Programme |
| OSDPIP | Ondo State Strategic Development & Policy Implementation Plan |
| MPP&UD | Ministry of Physical Planning & Urban Development |
| OSEB | Ondo State Electricity Board |
| OSERB | Ondo State Electricity Regulatory Bureau |
| OPU | Office of public Utilities |
| PDS | Planning, Design and Statistics |
| PPMU | Project Prices Monitoring Unit |
| PPP | Public Private Partnership |
| RUWASSA | Rural Water Supply & Sanitation Agency |
| SDGs | Sustainable Development Goals |
| SITA | State Information Technology Agency |
| SPT | Sector Planning Team |
| UNICEF | United Nation Children’s Fund |
| WASH | Water Sanitation & Hygiene |
| WB | World Bank |
| WSS | Water Supply Scheme |

Executive Summary

The Medium Term Sector Strategy (MTSS) is summarily a bottom-up approach for estimated programmes and projects with priorities and within available and realistic funds required to adequately describe all that a given sector intends to achieve over a medium term period usually three (3) years. It forms the basis for which fund is allocated to vote’s head in the annual budget and it is being reviewed yearly for additions, performance measurement etc. Consequently, the State Government, with a view to ensuring best value for money and proper channeling of resources in order to meet developmental goals of the State, decided to incorporate the concept of MTSS as a pre-requisite to Budget preparation.

The Infrastructure Sector consists of Nine (9) MDAs namely; Ministry of Lands & Infrastructure, Office of Transport, Ondo State Water Corporation (ODWC), Rural Water Supply and Sanitation Agency (RUWASSA), Office of Public Utilities (OPU), Ministry of Physical Planning and Urban Development, Ondo State Electricity Board (OSEB), State Information Technology Agency (SITA) and Ondo State Electricity Regulatory Bureau (OSERB). The MTSS document was prepared according to specified guidelines and rules as stipulated and analyzed extensively by the Sector Planning Team (SPT) members. Relevant information and data from concerned MDAs were collected. SPT members met at designated days to brainstorm and strategize in order to develop a concise MTSS document for the year 2023 – 2025. The Infrastructure sector came up with seven (7) programmes and eight (8) Outcomes. Projects were scored accordingly and ranked appropriately which resulted to the total cost of each programme for the sector.

For Programme 1: (Road Construction and Rehabilitation) in year 2023 amounted to ₦24.54 billion, year 2024 ₦25.76 billion and year 2025 ₦27.04 billion. Programme 2: (Waterways Development) for year 2023 amounted to ₦0.26 billion, year 2024 ₦0.27 billion and year 2025 ₦0.31 billion. Programme 3: (Rural Electrification) for year 2023 amounted to ₦3.01 billion, year 2024 ₦2.85 billion and year 2025 ₦2.21 billion. Programme 4: (Water Supply), year 2023 ₦7.35 billion, year 2024 ₦8.61 billion and year 2025 ₦10.18 billion. Programme 5: (Public Safety), year 2023 ₦2.38billion, year 2024 ₦2.11 billion and year 2025 ₦1.80 billion. Programme 6: (Digital Revolution), year 2023 ₦0.15 billion, year 2024 ₦0.15 billion and year 2024 ₦0.16 billion. Programme 7: (Infrastructural Development) year 2023 ₦4.83 billion, year 2024 ₦4.96 billion and year 2025 ₦5.25 billion.

The Projects were jointly costed by all the SPT members with the guidance of the department from which the projects emanated. We tried as much as possible to restrict ourselves to the limit of the indicative budget ceiling. Some new projects that were unrealistic were eventually dropped, this made the total cost to be equal to the indicative budget ceiling.

The Sector will use the Key Performance Indicators (KPI) as the basic tool in carrying monitoring and as well rely on Citizens’ opinion to determine if the outcome deliverables are being achieved. Timely release of budgetary allocation and strong political will by the Government are major critical success factors for the implementation of this MTSS.

# Chapter One:	Introduction

## 1.1	Objectives of the MTSS Document

In line with the current global transformation and in view of the need to ensure value for money, Ondo State Government (ODSG) being part of the global change has commenced a budget process reform initiative premised on creating a coherent and transparent budget framework which will focus on channelling resource to fund the State’s development needs in an efficient and transparent manner.

At the heart of the budget reform process itself, lies the successful application of a Medium-Term Expenditure Framework (MTEF) approach to planning government expenditure. This is the framework for linking the annual spending of Ministries, Departments and Agencies (MDAs) with government’s long-term strategies as articulated under the cardinal programmes of the present government with acronym “REDEEMED”, the Sustainable Development Goals (SDGs) and other high-level policy documents.

A Medium-Term Sector Strategy (MTSS) is produced to improve the linkage between policy making, planning, medium-term budgeting and the annual budget to facilitate better implementation of State Government’s policies and strategic priorities.

As part of the budget reform process, the MDAs have been grouped into sectors to ensure coordination and convergence of Government programmes. They will in turn provide maximum impact of these programmes on the people of the state. In view of the foregoing, the Infrastructural sector has the following MDAs:

- Ministry of Lands and Infrastructure (Works),

- Ministry of Lands and Infrastructure (Lands),

- Office of Transport,

- Ondo State Water Corporation (ODWC),

- Rural Water Supply and Sanitation Agency (RUWASSA),

- Ministry of Physical Planning and Urban Development (MPP&UD),

- Ondo State Electricity Board (OSEB),

- Ondo State Information Technology Agency (SITA),

- Ondo State Electricity Regulatory Bureau (OSERB),

- Office of Public Utilities (OPU)

The MTSS is the framework for linking the annual spending of Ministries, Extra-Ministerial Departments and Agencies (MDAs) to government’s long-term aspirations and strategies as articulated under the “REDEEMED” agenda and other high-level policy documents.

A Medium-Term Sector Strategy (MTSS) is the bottom-up approach of estimated programmes and projects prioritised within the available ceiling envelopes. It is required to describe everything that a sector Ministry intends to do over medium term period. MTSS document is not a document which once completed may be put in the shelf and forgotten. It forms the basis for describing a vote’s head in the multi-year budget, and subject to an annual review and revision process. It needs also to be revised annually in the light of changes to the MTEF (that is in the light of change in estimate about the amount of money that is available). MTSS represents a rolling multi-year horizon for planning and is integral to, and must be consistent with the MTEF multi-year financial horizon.

The aims and objectives of producing the Infrastructural Sector MTSS document are:

-	To focus on creating a coherent and transparent budget framework that will focus on channeling resources to fund the state developmental needs in an efficient, coordinated and transparent manner.

-	To improve on the linkage between policy making, planning, medium-term budgeting and the annual budget to facilitate better implementation of the Government policies and strategic priorities.

-	MTSS document is developed to serve as a framework for linking the annual spending of the sector with the government’s long-term aspiration goals and planning.

-	To provide guidelines on best practice investment and operational management in the Sector for clear and standard of service performance, institutional arrangement, conduct, operation and management at all levels.

-	To develop a sustainable new structure for financing and implementing sector programmes and projects in conjunction with interested and willing stakeholders in the sector.

## 1.2	Summary of the Process used for the MTSS Development

The development of the Medium-Term Sector Strategy of the Infrastructure Sector followed a well-defined process targeted at ensuring that projects, programmes and expenditure plans are focused on the policy priorities of the Ondo State Government and achieving best value for money; whilst ensuring resources availability realism and affordability. The process involved:

Reviewing all existing  Policy Documents of  Government such as;

- Ondo State Government policy thrust (2021-2025) with acronym “REDEEMED”;

- Development Agenda for Western Nigeria (DAWN);

- Economic Recovery and Growth Plan (ERGP);

- New Partnership for Africa Development (NEPAD);

- Sustainable Development Goals (SDGs).

- Defining/Validating the sector’s goals, programmes and outcomes for 2023-2025 against the background of Government’s long-term poverty reduction and developmental strategies;

- Assessing the on-going/existing budget commitments of the sector to determine the extent to which these will accomplish the goals, programmes and outcomes and existing resource commitment reality of the sector;

- Developing proposals of on-going/existing and new projects to achieve the goals, programmes and outcomes of the sector as defined or validated;

- Prioritizing amongst the projects and developing detailed costing for each;

- Specifying Outputs, Outcomes, Performance Measures and Key Performance Indicators for each project and programme identified to go within the ceilings-the benefits that Ondo State people will enjoy as a result of the projects and programmes.

The Medium-Term Sector Strategy set out in this document for the Infrastructure Sector therefore was formulated by the Infrastructure Sector Planning Team (comprising officers from Ministry of Lands & Infrastructure, Office of Transport, MPP&UD, ODWC, OSEB, RUWASSA, SITA, OPU and OSERB.

## 1.3	Summary of the Sector’s Programmes, Outcomes and Related 	Expenditures

Table 1: Programmes, Expected Outcomes and Proposed Expenditures

| Programme | Expected Outcome | Proposed Expenditure (N’000) |  |  |
| --- | --- | --- | --- | --- |
|  |  | 2023 | 2024 | 2025 |
| Road construction and rehabilitation | Improved road network across the State. | 24,536,500 | 25,761,565 | 27,039,663 |
| Waterways development | Reduced incident of waterways accidents. | 254,900 | 269,500 | 303,512 |
| Rural Electrification | Improved electricity supply to rural areas. | 2,902,400 | 2,680,553 | 2,041,953 |
|  | Increased access to power supply | 167,749 | 167,749 | 167,749 |
| Water supply | Increased access to water supply and reduced unaccounted for water | 7,345,996 | 8,612,078 | 10,176,129 |
| Public Safety | Improved access to public safety, response to emergency, sanitation and hygiene practices Improved access to public safety, sanitation and hygiene practices | 2,381,598 | 2,109,841 | 1,802,614 |
| Digital Revolution | Improved Service Delivery | 149,498 | 154,874 | 164,823 |
| Infrastructural Development | Improved Infrastructural Facilities | 4,843,612 | 4,955,206 | 5,250,491 |
| Indicative Budget Ceiling |  | 42,582,253 | 44,711,366 | 46,946,934 |
| Indicative Budget Ceiling – Total Cost |  | -72,732 | 4,765,000 | 7,275,537 |

## 1.4	Outline of the Structure of the Document

Following the Introduction, the document is divided into five main Parts:

Part 1 describes MTSS, how it was developed and the key strategic direction outlines;

Part 2 considers the State and the Sector policy in terms of their goals and programmes;

Part 3 begins by setting out the Vision for a future Ondo State in a series of related aims;

Parts 4 and 5 are for the Implementation, Governance, Monitoring and the Review plan; Chapter Two:	The Sector and Policy in the State.

## 2.1	A Brief Introduction to the State

Ondo State, generally referred to as the “Sunshine State”, was created from the defunct Western State on 3rd February, 1976.  Before its creation, the State existed as the Ondo Province of the old Western State.  The present Ondo State was formed when Ekiti State was carved out of it in October 1996. The State has land area of approximately 15,317sq kilometers representing 1.66 percent of the total surface area of Nigeria. The year 2006 census puts the population of the State at 3,441,024 made up of 1,745,058 males and 1,715,820 females representing 50.42% and 49.58%, respectively. Ondo State has the longest coastline in Nigeria with considerable territorial waters offshore, rich in aquatic and mineral resources of significant quantity.

### Geography

Ondo State is located within Latitude 50 45’ and 70 52’N and Longitudes 4020’ and 6005’ E.  The Administrative capital is Akure while there are 18 local governments in the State and is bounded in the North by Ekiti and Kogi States, in the East by Edo State, on the West by Osun and Ogun States and in the South by the Atlantic Ocean. Ondo State is located entirely within the tropics.

The tropical climate of the State is broadly of two seasons:  rainy season (April-October) and dry season (November – March).  The temperature throughout the year ranges between 21oC to 29oC and humidity is relatively high.  The annual rainfall varies from 2,000mm in the southern areas to 1,150mm in the northern areas.  The State enjoys luxuriant vegetation with high forest zone (rain forest) in the south and sub-savannah forest in the northern fringe.

The geology of the State is made up of the basement complex. The basement complex is essentially non-porous and water can only be found in the crevices of the complex. The rock types include quartz, gneisses and schist. This basement complex primarily underlies the sedimentary layers which consist of cretaceous, tertiary and quaternary sediments deposited in the coastal basin.

### Economy

The State’s Economy is basically agrarian with large scale production of cocoa, palm produce and rubber. Other crops like maize, kolanut, yam and cassava are produced in large quantities. 65% of the State’s labour force is in the agriculture sub-sector.

The State is also blessed with very rich forest resources where some of the most exotic timbering Nigeria abound. Ondo State is equally blessed with extensive deposits of crude oil, bitumen, glass sand, kaolin, granites and limestone. Therefore, the State has great potentials for rapid industrial growth in view of its raw materials base.  The tourism potentials of the State is also high as its historical sites, long coastline, lakes, forest and cultural events can be developed for tourism. The fact that Ondo State is arguably the most Peaceful State in the Oil Rich Niger-Delta region, made her the most viable investment destination.

## 2.2	Overview of the Sector’s Institutional Structure

The Infrastructure sector is headed by the Commissioner for Lands and Infrastructure. The sector consists of four (4) Permanent Secretaries (Ministry of Lands & Infrastructure, Office of Transport, Ministry of Physical Planning & Urban Development and SITA). There are also three agencies in the sector which are being headed by Chairmen, these are; OSEB, ODWC, RUWASSA. The accounting officers of these agencies are the General Managers.  The Office of Transport is headed by the Special Adviser to the Governor on Transport, Office of public Utilities (OPU) is headed by Secretary while OSERB is being headed by the State Coordinator. The sector has all necessary departments and units through which the responsibilities of achieving the sector objectives are being carried out. They are headed by Directors and Heads of Unit.

## 2.3	The Current Situation in the Sector

The sector comprises of the following MDAs:

- Ministry of Lands and Infrastructure (Works)

- Ministry of Lands and Infrastructure (Lands)

- Ministry of Physical Planning & Urban Development

- Ministry of Transport

- Ondo State Electricity Board (OSEB)

- Ondo State Water Cooperation (ODWC)

- Ondo State Rural Water Supply and Sanitation Agency (RUWASSA)

- State Information Technology Agency (SITA)

- Ondo State Electricity Regulatory Bureau (OSERB)

- Office of Public Utilities (OPU)

### Ministry of Lands and Infrastructure (Works)

The Ondo State Ministry of Lands and Infrastructure is responsible for the construction, maintenance, reconstruction and rehabilitation of Infrastructures such as roads, bridges, construction and maintenance of street lights across the State, line drains, drainage channels and culverts. The ministry is also responsible for the fire services in the State. Ondo State has a rich network of roads that links all the nooks and crannies of the State. The network also links Ondo State with neighboring Edo, Ekiti, Kogi, Ogun and Osun States. The following describes the happenings in the Works Sub-Sector:

      - There are 7,626.7 km of roads dispersed within the State.

      - Federal Government has jurisdiction over 833.4 km (10.23%).

      - State Government –1,716.9 km (22.51%).

      - Local Government – 5,076.40 km (66.56%).

      - About 92.6% of the Local Governments’ roads are earth roads.

      - Out of the 1,716.9 km of State roads, 54.5% are paved, while the balance of 780.9 km or 45.5% are earth roads.

      - Fifty (50%) percent of the paved State roads are in various states of disrepair, while the earth roads are largely inaccessible during the raining season.

Table 2.1 shows activities carried out by the Ondo Ministry of Works between 1996 and 2020.

Table 2.1: Roads Construction in Ondo State from the year 1996 - 2022

| YEAR | NUMBER OF ROAD CONTRACTS AWARDED | NUMBER COMPLETED | TOTAL LENGTH (KM) |
| --- | --- | --- | --- |
| 1996-2003 | 41 | 9 | 70.17 |
| 2003-2009 | 67 | 44 | 875.94 |
| 2009-2014 | 75 | 34 | 837.42 |
| 2014-2018 | 29 | 10 | 194.17 |
| 2018-2022 | 55 | 25 | 437.25 |

Source: - Ondo State Ministry of Lands & Infrastructure

MINISTRY OF LANDS AND Infrastructure (Lands)

The Ministry of Lands and Housing (ML&H) was formerly known as Public Works Department (PWD) in the defunct Western Region, later metamorphosed into two (2) Ministries - Ministry of Works and Transport (MW&T) and Ministry of Lands and Housing (ML&H) at the creation of Ondo State in 1976.  From this time on, Department of Public Building (DPB) was a department under Ministry of Works and Transport (MW&T) until Governor Mimiko’s administration in 2010 which merged this department with the Ministry of Housing and Urban Development. In 2017, Governor, Arakunrin Oluwarotimi Akeredolu (SAN) later joined the department with Ministry of Lands and Housing till date.

The Ondo State Ministry of Lands and Housing is saddled with the following responsibilities listed below:

- Preparation of Bill of Quantities (BoQ) for all proposed Government building projects either New Construction or Maintenance/Renovation/ Rehabilitation Works of all Public Buildings in the state including State Houses in Abuja and Lagos States;

- Supervision of all government building projects from inception to completion stage;

- Preparation of tender examination, analysis and brief writing of proposed building projects;

- Preparation of built-up rate for building and civil works, procurement items and general goods;

- Preparation of Architectural Designs and Construction/Production Drawings for all government buildings;

- Land registration (Private/Government), acquisition and allocation in the state;

- Issuance of Certificate of Occupancy (C of O), change of tittle and consent on subsequent transaction on Lands; and

- Management and maintenance of all government estates.

Ministry of Physical Planning & Urban Development

The main mandate of the Ministry of Physical Planning and Urban Development is to regulate the physical development of the State.

Effective town planning is necessary to prevent uncoordinated land uses, urban decay, and chaotic physical development generally.

The focus of the Ministry is to promote healthy, livable, aesthetically-pleasing, functional, environmentally-friendly and sustainable towns and cities in the State.

The Ministry is confronted with numerous challenges.  Some of them include:

- Under-Funding: The monthly Running Grant of the Ministry is grossly inadequate for its smooth operations.

- Inadequate Manpower: There is need for the recruitment of professional and technical staff especially Town Planning Officers to supervise the Area Offices. Dearth of Professionals in this area has resulted in the loss of revenue for the State Government

- Logistics Problems: These include lack of functional vehicles for projects supervision; high numbers of litigations, petitions and protests; non-implementation of Local Planning Authority Law/Urban and Regional Planning Law and Anti-Planning culture of the Public and Lack of Public Awareness.

### Agency for Transport

Office of transport was created with the mission to initiate and implement policies on effective and efficient transportation system in Ondo State. The table below indicates the total number of pupils/students conveyed by the school free shuttle buses from year 2012 -2020 and the yearly increment in the number of pupils/Students boarding the buses between 2012 and 2020. Due to the outbreak of COVID-19 pandemic, the scheme was suspended in the month of March, 2020. This accounted for the low record of pupils/students conveyed from the month of January-June, 2020.

Table 2.2: Number of Students Conveyed by Free Shuttle Bus Scheme

| ## Years | ## No of Students Conveyed |
| --- | --- |
| ## 2012 (June – December) | ## 2,048,765 |
| ## 2013 (January – December) | ## 9,224,443 |
| ## 2014 (January – December | ## 9,950,143 |
| ## 2015 ( January – December) | 10,324,242 |
| ## 2016 (January – December) | 11,398,581 |
| ## 2017 (January – December) | 6,881,447 |
| ## 2018 (January - December) | 8,062,732 |
| ## 2019 (January – December) | 6,330,387 |
| ## 2020 (January – June) | 1,843,988 |

Other achievements of the Agency for Transport in the year 2021 are as follows:

- Establishment of Ondo State Riders’/Drivers’ Institute

The Institute was commissioned on Wednesday 9th June, 2021 for the purpose of training of motorcycle and tricycle riders, retraining of drivers who violate traffic rules and regulations.

    - Computerized Vehicle Inspection Centre, Owo

In a bid to ensure that only roadworthy vehicles ply our roads in the State, Computerized Vehicle Inspection Centre Owo was commissioned on Friday 11th June, 2021. The Inspection centre helps to reduce road crashes that can be attributed to mechanical factors while also ensuring that only roadworthy vehicles ply our roads in Ondo State.

    - Launching of Amphibex 400E Machine

The Ondo State government, through the Agency of Transport, recently launched Amphibex 400E machine in the riverine area of the state. The multi- purpose machine has, among other functions, the capability to clear water hyacinths and weeds from the waterways, carry out dredging on shallow rivers, carry out sand filling of waterlogged sites e.t.c. The Amphibex 400E machine with the ability to perform those various functions will be operated on a public private partnership (PPP) arrangement and is expected to be a source of revenue generation to the state when it becomes fully operational.

    - Speed Boats under the Agency of Transport

Speed boats belonging to Ondo state government The boats, which are ten in number, are now been maintained by the Agency and are meant for the use of all MDAs in the state. However, the boats are not operated on commercial basis but are meant for the safety of Civil Servants voyages in the riverine areas of the State when the need arises.

### Ondo State Electricity Board

Ondo State Electricity Board (OSEB) was established to generate, transmit and distribute electricity supply to communities and areas of the State, not covered by the National grid. OSEB was also saddled with the responsibilities of providing maintenance services to government electrical installations and appliances in the State.

Power distribution facilities generally, are not adequate to meet the growing demands of power in Ondo State. Most distribution facilities are old, overloaded, faulty and not well maintained. Most communities (both in the rural & urban) are without power supply because they are not connected to the grid. Some are not connected because of absence of the grid (inadequacy) in those areas especially the rural communities.

In some situation, the grids are overstretched, overloaded and have become weak to supply the required quality of power, especially in the urban communities. In most cases, consumers in a desperate attempt to get power supply, resort to self-help method and end up installing substandard facilities (transformers, cables, conductors and poles etc). All these put together have made the power system weak, unreliable and fault-prone.

The State Government therefore in a bid to improve power supply situation in the State, has embarked on a lot of electrification projects which have been connected and commissioned for use. The table below summarizes the number of electricity projects executed and completed between 2003 and 2021 by OSEB.

Table 2.3: Electrification Projects executed and completed between 2003 to 2021

| S/N | PROJECTS EXCECUTED AND COMPLETED (NUMBER) | YEAR |
| --- | --- | --- |
| 1. | 58 | 2003 – 2006 |
| 2. | 80 | 2007 – 2010 |
| 3. | 97 | 2011 – 2014 |
| 4. | 13 | 2015 – 2018 |
| 5 | 25 | 2018 – 2021 |
| TOTAL | 273 |  |

Source: OSEB

Having regard to the above, the Board has embarked and completed more than 300 electrification projects across the three senatorial districts since inception. This is in addition to frequent maintenance of existing electricity infrastructures in the State (e.g. power distribution substations, street lighting network, power supply facilities at Government secretariat buildings and electricity distribution networks) through government funding.

### Ondo State Water Corporation (ODWC)

As the main agency of the Government responsible for water service delivery in Ondo State, are mandated among others to do the following:

- Plan, control and manage all water scheme vested in the corporation

- Establish, control, manage extend and develop water works as the Government consider necessary for the purpose of providing wholesome and portable water for consumption by the public for domestic, trade, commercial, industrial, agricultural and other uses

- Ensure that adequate wholesome water is supplied to its consumers in line with National Standard for drinking water quality.

- Determine and charge water rate in respect of the above and present it to Ondo State Water Supply Regulatory Agency (OD-WASRA) or the agency so designated for approval.

The overall aspiration of ODWC is to increase the percentage of people having access to potable water from 12.08% to 52%. The increase in the access level can be attributed to rehabilitation of Seven (7) water schemes across the three senatorial Districts in the State. Although the combined designed capacity is still grossly less than the total average estimated water demand of 362,440m3/ day for Ondo State. The implication of this is that the present installed capacity can only cover about a third of the State population assuming all the water schemes are functioning at their designed capacities. This gives an estimated water demand gap of about 256,683m3/day. Therefore, a lot is needed to be done in terms of bridging this very big gap. The best approach is rehabilitating or/and upgrading the existing water schemes and putting in place new ones. In year 2020, five water supply schemes and Q-tap water schemes were awarded for rehabilitation in six LGAs. When functional, it will increase access to water supply to 42.50% by 2024.

Table 2.4: Development and Happenings in the Water Sector in the Past 20 Years

| S/ N | PARAMETERS | 2003-2007 | 2008-2012 | 2013-2017 | 2018-2022 |
| --- | --- | --- | --- | --- | --- |
| 1 | TOTAL NO OF WATER SUPPLY SCHEMES URBAN RURAL | 51 24 27 | 52 24 28 | 52 24 28 | 57 29 28 |
| 2 | TOTAL DESIGNED CAPACITY (m3/day) URBAN RURAL | 71,066.81 61,034.00 10,032.81 | 71,066.81 61,034.00 10,032.81 | 71,066.81 61,034.00 10,032.81 | 71,280.81 61,248.00 10,032.81 |
| 3 | TOTAL OPERATING CAPACITY (m3/day) URBAN RURAL | 39,086.75 33,568.70 5,518.05 | 13, 281.00 11, 281.00 2, 000.00 | 100,802.79 85,622.79 15,180.00 | 106,241.79 89,622.79 16,619.00 |
| 4 | TOTAL WATER DEMAND OF THE STATE (m3/day) | 323,661.60 | 364,380.30 | 364,380.30 | 415,305.24 |
| 5 | DEMAND GAP (m3/day) | 284,574.85 | 351,099.30 | 263,575.51 | 309,063.45 |
| 6 | % OF PEOPLE HAVING ACCESS TO POTABLE WATER (SUPPLIED WITH WATER) | 12.08 | 3.64 | 27.66 | 29.16 |

Source: ODWC

#### General (Present) Challenges are:

- Distribution Pipe Networks – The networks are fatigued, obsolete and inadequate

- Public Perception of Water as a social good instead of an economic good

- Non enforcement of Water Supply and Sanitation Policy and Law

- Other Challenges include:

- Design Capacity is grossly inadequate for the present population.

- Poor tariff structure thereby resulting in low revenue generation

- Poor Manpower development plan

- Inadequate funding for maintenance

- Dilapidated condition of water supply infrastructure

### Rural Water Supply and Sanitation Agency

Ondo State Rural Water Supply and Sanitation (RUWASSA) Project began in July 1992 with the on-set of the International Drinking Water Supply and Sanitation Decade (IDWSSD 1981-1990). This was back-up immediately by the UNICEF by establishing Water Supply and Sanitation Projects for ten years cycle programme, which established goals of:

- Universal access to safe water;

- Sanitation;

- Hygiene and

- Complete eradication of Dracunculiasis (guinea worm).

With the UNICEF Assisted RUWASSA Project, Ondo State became guinea-worm free in 2004. The Agency in 2010 introduced “An Accelerated Water Supply and Sanitation Scheme tagged “KAMOMI”. The KAMOMI scheme is to overcome the challenges noted for hand pump boreholes (servicing 250 persons) and solar powered boreholes (servicing 1,500 persons) in terms of coverage, quantity, operation, maintenance and underutilization of water resources.

The distribution of water and sanitation demand and level of service as indicated in the tables below:

Table 2.5: Water Demand Level and Level of Service for Rural and Small Town's Water Supply and Sanitation in Ondo State

| DISTRIBUTION OF WATER DEMAND AND LEVEL OF SERVICE FOR WASH SECTOR IN ONDO STATE |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| S/N | LGA | NO OF WARDS | NO OF COMMUNITIES | AREA OF OPERATION | POPULATION IN 2006 CENSUS | WATER DEMAND (m3/day) | LEVEL OF SERVICE (%) |
| 1 | AKOKO NORTH EAST | 13 | 09 | URBAN-RURAL | 105,245 | 3,157 | 30.79% |
| 2 | AKOKO NORTH WEST | 10 | 42 | SMALL TOWN | 213,792 | 12,828 | 47.29% |
| 3 | AKOKO SOUTH EAST | 11 | 29 | RURAL | 82,426 | 2,473 | 35.02% |
| 4 | AKOKKO SOUTH WEST | 15 | 23 | SMALL TOWN | 229,486 | 13,769 | 38.20% |
| 5 | AKURE NORTH | 12 | 145 | SMALL TOWN | 131,587 | 7,895 | 29.50% |
| 6 | AKURE SOUTH | 11 | 155 | URBAN-RURAL | 211,927 | 12,716 | 15.50% |
| 7 | ESE-ODO | 10 | 232 | RURAL | 154,978 | 4,649 | 19.00% |
| 8 | IDANRE | 10 | 192 | SMALL TOWN | 129,024 | 7,741 | 11.00% |
| 9 | IFEDORE | 10 | 59 | RURAL | 176,327 | 5,289 | 22.05% |
| 10 | ILAJE | 12 | 298 | RURAL | 290,615 | 8,719 | 6.95% |
| 11 | ILE-OLUJI | 10 | 276 | URBAN-RURAL | 121,009 | 3,630 | 23.78% |
| 12 | IRELE | 10 | 210 | SMALL TOWN | 145,166 | 8,709 | 29.80% |
| 13 | ODIGBO | 11 | 302 | SMALL TOWN | 230,351 | 13,821 | 17.85% |
| 14 | OKITIPUPA | 13 | 261 | URBAN-RURAL | 233,563 | 14,014 | 38.30% |
| 15 | ONDO EAST | 10 | 306 | RURAL | 74,758 | 2,243 | 3.50% |
| 16 | ONDO WEST | 12 | 222 | URBAN-RURAL | 170,203 | 5,106 | 8.13% |
| 17 | OSE | 12 | 120 | SMALL TOWN | 144,901 | 86,994 | 10.59% |
| 18 | OWO | 11 | 423 | URBAN-RURAL | 153,220 | 4,597 | 18.95% |
|  | TOTAL | 203 | 3,304 |  | 2,998,578 | 218,350 | 40.34% |

Source: RUWASSA

Table 2.6: Sanitation Level of Service for Rural and Small Towns in Ondo State

| S/No | LGA | No of Wards | No O of Communities | Area of Operation | Population In 2006 Census | % Access to Sanitation Services |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | AKOKO NORTH EAST | 13 | 09 | URBAN-RURAL | 105,245 | 60% |
| 2 | AKOKO NORTH WEST | 10 | 42 | SMALL TOWN | 213,792 | 33% |
| 3 | AKOKO SOUTH EAST | 11 | 29 | RURAL | 82,426 | 13% |
| 4 | AKOKKO SOUTH WEST | 15 | 23 | SMALL TOWN | 229,486 | 71% |
| 5 | AKURE NORTH | 12 | 145 | SMALL TOWN | 131,587 | 39% |
| 6 | AKURE SOUTH | 11 | 155 | URBAN-RURAL | 211,927 | 79% |
| 7 | ESE-ODO | 10 | 232 | RURAL | 154,978 | 32% |
| 8 | IDANRE | 10 | 192 | SMALL TOWN | 129,024 | 20% |
| 9 | IFEDORE | 10 | 59 | RURAL | 176,327 | 27% |
| 10 | ILAJE | 12 | 298 | RURAL | 290,615 | 11% |
| 11 | ILE-OLUJI | 10 | 276 | URBAN-RURAL | 121,009 | 61% |
| 12 | IRELE | 10 | 210 | SMALL TOWN | 145,166 | 59% |
| 13 | ODIGBO | 11 | 302 | SMALL TOWN | 230,351 | 59% |
| 14 | OKITIPUPA | 13 | 261 | URBAN-RURAL | 233,563 | 67% |
| 15 | ONDO EAST | 10 | 306 | RURAL | 74,758 | 61% |
| 16 | ONDO WEST | 12 | 222 | URBAN-RURAL | 170,203 | 55% |
| 17 | OSE | 12 | 120 | SMALL TOWN | 144,901 | 27% |
| 18 | OWO | 11 | 423 | URBAN-RURAL | 153,220 | 71% |
|  | TOTAL | 203 | 3,304 |  | 2,998,578 | 47% |

Source: RUWASSA

Access to safe drinking water supply and affordable hygiene and sanitation system is a key to life and are essential to the improvement of the health and livelihood of the people.

Ondo State WASH sector has a total of 3,128 water facilities and more than 1,660 sanitation and hygiene facilities while 120 communities were facilitated through community led total sanitation. The table below refers to the water supply activities in Ondo State.

Table 2.7: Water Supply Facilities Available in Ondo State

| S/N | Wash Sector Water Supply Facilities Available |  | Wash Sector Basic Sanitation Facilities Available |  |  |
| --- | --- | --- | --- | --- | --- |
|  | Facilities | No. | Facilities |  | No. |
| 1 | Solar Powered Boreholes | 1,493 | Public Schools (VIP, Pour Flush Toilets) | 847 |  |
| 2 | Protected Hand Dug Wells | 293 | Public Health Centers (Flush And VIP Toilets) | 429 |  |
| 3 | Hand Pump Boreholes | 1,313 | Market Places (VIP And Flush Toilets) | 104 |  |
| 4 | KAMOMI Rural Water Scheme | 13 | Motor Parks (Flush Toilets) | 30 |  |
| 5 | Protected Springs | 4 | Hand Washing | 150 |  |
| 6 | Rain Water Harvesting | 12 | WASHCOM | 100 |  |
|  | TOTAL | 3,128 |  | 1,660 |  |

Source: RUWASSA

STATE INFORMATION TECHNOLOGY AGENCY (SITA)

The mission of State Information Technology Agency (SITA) is to deploy appropriate IT solutions and suites to facilitate the delivery of timely, purposeful and effective governance for Ondo state citizenry thereby becoming the leading and respected ICT state in Nigeria.

SITA is the merger of two agencies namely Civic Data Centre (CDC) and State Information Technology Development Centre (SITDEC) with the responsibility to implement ICT programmes and to provide the technology backbone that will help Government deliver quality services to all sectors of the state. The functions of the Agency are to:

- Provide guidelines on the establishment and maintenance of ICT infrastructure and development.

- Develop guidelines and monitoring of e-governance.

- Create and maintain a robust civic database of the state (Residency card “Kaadi Igbe Ayo”).

- Grant clearance to all MDAs on ICT procurement and services.

- Regulate policies on research, development and ICT related matters.

- Enhance State security through introduction of appropriate ICT legislation and solution.

Table 2.8: Past Projects/ Programmes Exceuted in the State by SITA

| S/N | TITLE | YEAR |
| --- | --- | --- |
| 1 | ONDO STATE RESIDENCY DATABASE DEVELOPMENT | 2009 |
| 2 | RESIDENCY CARD PRODUCTION AND DISTRIBUTION (KAADI IGBE AYO) | 2014 |
| 3 | ESTABLISHMENT OF TECHNOLOGY HUB | 2017 |
| 4 | PRODUCTION OF DIGITIZED IDENTITY CARD FOR ALL CIVIL SERVANTS IN ONDO STATE. | 2018 |
| 5 | IMPLEMENTATING 4 DIGITAL VILLAGES PROJECT IN THE 3 SENATORIAL DISTRICTS OF ONDO STATE AND TRAIN THE TRAINERS PROGRAMME | 2018 |
| 6 | GENERAL ELECTRIC DIGITAL GARAGE TRAINING PROGRAMME FOR MANUFACTURING ENTREPRENEURS FROM THE 3 SENATORIAL DISTRICTS. | 2018 |
| 7 | DIGITAL TRAINING PROGRAMME FOR ENTREPRENEURS INTO BUILDING, AUTOMOBILE AND ELECTRONICS AND FASHION ENTREPRENEURS | 2019 |
| 8 | CODING TRAINING PROGRAMME FOR TEACHERS AND STUDENTS OF SOME SELECTED SECONDARY SCHOOLS IN THE STATE | 2019 |
| 9 | SUPPORT FOR TRAINING OF 3,000 YOUTH IN ONDO STATE TO BE ANCHORED BY ENVIVO COMMUNICATIONS IN COLLABORATION WITH CBN | 2021 |
| 10 | WEBSITE DEVELOPMENT, HOSTING AND MAINTAINANCE FOR ONDO STATE & ANNUAL OFFICE 365 MICROSOFT EXCHANGE. | 2021 |
| 11 | E-VERIFICATION OF ALL CIVIL SERVANT | 2019 TILL DATE |
| 12 | OKADA / DRIVERS REGISTRATION | 2019-TILL DATE |
| 13 | E-AUTOMATED EXAMINATION SYSTEM | 2019-2020 |
| 14 | ONDO STATE CIVIL SERVANTS STAFF I.D CARD | 2021 |

ONDO STATE ELECTRICITY REGULATORY BUREAU (OSERB)

The Bureau was established pursuant to Part VIII 60 of the Ondo State Power Sector Law (OSPSL), 2020 to protect the long term interest of consumers with regard to the quality, price and reliability of service received from service providers whether Government owned or private/investors/distribution companies and to approve, review standards of performance of services and ensure the functions of electricity supply are properly carried out. This is the reason for the creation of a State’s ombudsman, also known as Ondo State Electricity Regulatory Bureau (OSERB) for the protection of consumers’ interest and regulation of electricity matters and standards in any part of the State.

OSERB CORE MANDATE

According to Part VIII Establishment of the State Electricity Regulatory Bureau (SERB) and power taskforce, offences and penalties section 61 (a) (b) page 41 of the OSPSL, 2020, the Bureau is to achieve the following mandate:

- Regulate all electricity matters and standards in areas not covered by a national grid system within Ondo State;

- Enforce all the provisions of the Ondo State Electric Power Sector Law (OSEPSL), 2020;

- Prosecute any infraction or violation of the directive(s) emanating from agencies created by this Law in collaboration with the State Ministry of Justice;

- Ensure operators in the sector secure reasonable return on investment to finance the proper delivery of quality services and promote sustainability.

The following are the challenges of the Infrastructure Sector:

- Manpower:-There is inadequate manpower because of lack of succession plan as workers who disengage from the service by age or death are not usually replaced. In addition, Human capital development relating to training and retraining of engineers in view of changing innovations and advancement in technology, is lacking.

- Inadequate utility vehicles: - Provision of project vehicles for effective monitoring, supervision and evaluation of projects is grossly inadequate compared to the number of available project vehicles vis-à-vis the number of projects being supervised and the locations of those projects.

- Political instability: - There is always lack of continuity in the execution of ongoing projects because of change in government.

- Monopoly of distribution networks by BEDC:-Existing electricity distribution networks in Ondo State are statutorily controlled by BEDC (Distribution Company in charge of distribution grid system in Ondo State). Usually there is delay or outright denial to connect completed electrification projects because of the policy of the Agency, therefore such projects sometimes ended up being vandalized. The implication therefore is wastage of Government resources on such projects.

- Shortage of Equipment: - Lack of modern working tools and testing equipment

- COVID-19 Pandemic: - Following the outbreak of the Novel Coronavirus which led to restrictions in international trade due to the pandemic-induced lockdowns in many parts of the world with the attendant health and economic challenges it posed to every nation of the world. Nigeria being of part of the global village, had been grappling with the impact of this pandemic on our economy with resultant effects such as fall in the global demand and prices of crude oil, weakening exchange rate, diminishing aggregate demand and consumption, declining investment, declining net export and increasing Government expenditure particularly on COVID-19 response activities. Ondo State 2020 Budget was reviewed following the challenges posed by COVID-19 pandemic to make provision for COVID-19 response activities of Ministries, Extra-Ministerial Departments and Agencies (MEDAs) in order to curtail the spread, reduce fatality rate and alleviate the impact of the pandemic in the State. The 2020 revised Budget, which was signed into law in July, 2020 resulted in decrease in Government expenditure to Infrastructure sector as a result of the dwindling revenue accruing to the State.

OFFICE OF PUBLIC UTILITIES (OPU)

Office of Public Utilities was a Department under the Governor’s Office, it came into existence in September, 2017 in the first Tenure of Arakunrin Oluwarotimi Odunayo Akeredolu SAN. The Office initiated independent power projects as alternative to the DICOS supplied power and plays a supervisory role on Public Utilities facilities and offices in the State before now.

Upon the creation of supervising Ministry of Energy, Mines & Mineral Resources, OPU became an Agency with mandates as follows:

MANDATE

Housing the State Focal Person for Rural Electrification Agency (REA) Programmes and the Energy Team,

- Processing the engagement of solar home developers for the State,

- Processing the engagement of Mini- Grid Developers,

- IPP Commercial Viable Communities Identification,

- Working on the recovery of State Investment on National Grid, and

- Any other duties as it may be assigned.

CHALLENGES

- Lack of mobility,

- Security,

- Non adequate testing and analysing equipment.

SUBMISSION

Increase of affordable and clean energy to the underserved and the unserved communities in the State becomes inevitable. Hence, the need to reposition renewable energy solutions with policymakers through national level influence so that an enabling environment is delivered for renewable energy in the State.

## 2.4	Summary of the review of sector policies

To invest massively on Infrastructure as a means of fast tracking Human and Capital Development in line with the current global transformation. This was encapsulated in the five cardinal programmes of the present administration (massive infrastructural development and maintenance).

The following high level policy documents were reviewed by the sector:

- Sustainable Development Goal (SDGs)

- New partnership for Africa Development (NEPAD)

- Economic recovery and Growth Plan (ERGP)

- Development Agenda for Western Nigeria (DAWN)

- Ondo State Strategic Development and Policy Implementation Plan (SDPIP) Blueprint to progress.

- Ondo State Government Eight Point Agenda tagged “REDEEMED”

The Sustainable Development Goals (SDGs)

Goal 6 - Clean water and sanitation: The target is to ensure access to water and sanitation for all by the year 2030. The agencies responsible for this goal is Rural Water and Sanitation Agency (RUWASSA) and Water Corporation.

Goal 7 - Affordable and clean energy: Ensure access to affordable, reliable, sustainable and modern energy support by 2030. The agencies responsible for this goal are Ondo State Electricity Board (OSEB) and Office of Public Utilities (OPU).

Goal 9 - Industry, innovation and infrastructure: Build resilient infrastructure, promote sustainable industrialization and foster innovation by 2030. The responsible agency for this goal is Ministry of Lands and Infrastructure, SITA, MPP&UD.

Goal 11 - Sustainable cities and communities: Make cities inclusive, safe, resilient and sustainable by the year 2030. Ministry of Lands & Infrastructure, Ministry of Physical Planning and Urban Development, Agency for Transport, OSERB and Office of Public Utilities (OPU) are the agencies responsible for this goal.

New Partnership for Africa Development (NEPAD)

One of the Goals of NEPAD is promoting the development of infrastructure to serve both domestic and export markets. It has the following objectives:

- To improve access to and affordability and reliability of infrastructure services for both firms and households;

- Increase investment in infrastructure, especially refurbishment, and improve system maintenance practices that will sustain infrastructure;

- Promote community and user involvement in infrastructure construction, maintenance and management, especially in poor urban and rural areas;

- To promote economic activity and cross-border trade through improved land transport linkages;

- To ensure sustainable access to safe and adequate clean water supply and sanitation, especially for the poor.

Economic recovery and Growth Plan (ERGP)

The ERGP emphasizes investment in infrastructure, especially in power and roads. It seeks to builds on ongoing projects and identifies new ones to be implemented by 2023 to improve the State infrastructure backbone. It has the following objectives:

- Improve access to electricity

- Increase rural electrification through the use of off-grid renewable solutions

Development Agenda for Western Nigeria (DAWN)

The main objective of the Development Agenda for Western Nigeria with regard to infrastructure sector is to develop modern and enabling infrastructure in Western Nigeria.

Ondo State Government policy thrust tagged “REDEEMED” agenda

Encapsulated in the eight cardinal programme of the present administration, acronym REDEEMED where R stands for Rural and Agricultural Development, E for Educational Advancement and Human capital Development, D for Development through Massive Infrastructure, E for Efficient Service Delivery, Development and Policy Implementation, E for Effective Health Care and Social Welfare Services, M for Maintenance of Law and Order for Adequate Security, E for Energy, Mining and Sustainable Industries and D for Digital Revolution and Entrepreneurship.

## 2.5	Statement of the Sector’s Mission, Vision and Core Values

The mission of the infrastructural sector is “To contribute significantly to the overall development of Ondo State through the provision of infrastructural facilities for sustainable growth and equitable distribution of resources”.

Vision Statement: To be a front runner in terms of quantity and quality of infrastructural development in line with international standard.

Table 2.9: Core Values

| Values | Definition | Examples of Behaviour | Strategy Implication |
| --- | --- | --- | --- |
| Professionalism | Knowing what to do and doing it promptly. | Diligence, effective and efficient delivery of infrastructural amenities | Professionalism should be promoted through capacity building |
| Equity | Consideration of all stakeholders in project implementation and delivery, etc. | Bottom up approach, grassroots consultation and needs assessment. | Fairness and even distribution of projects must be encouraged. |
| Integrity | Delivering of quality infrastructural amenities based on sincerity, honesty and impartiality | Honesty in dealing with people. Transparency and openness | i) It must be replicated in all MDAs in the sector. ii) Timely delivery of infrastructural projects. |
| Team work | Collaboration and participation of each and every member of the team | Cooperation, Division of labour and interdependence | Teamwork should be institutionalized. |

## 2.6	The Sector’s Objectives and Programmes for the MTSS Period

Table 2: Summary of State Level Goals, Sector Level Objectives, Programmes and 41.............s Exceuted i...Outcomes

| State Level Goals | Sector Level Objectives | Programmes | Outcomes |
| --- | --- | --- | --- |
| To ensure massive Infrastructural development and maintenance | Ensure effective and efficient transport systems | Road construction and rehabilitation | Improved road network across the State |
|  |  | waterways development | Reduced incident of waterways accidents |
|  | To ensure provision and access to public utilities across the State | Rural Electrification | Improved electricity supply to rural areas |
|  |  | Regulation of all electricity matters and Standards | Increased number of people with access to quality and consistent power supply |
|  |  | Water supply | Increased access to water supply and reduced unaccounted for water |
|  |  | Public Safety and emergency response | Improved access to public safety, sanitation and hygiene practices |
|  | To ensure provision of ICT solutions and infrastructures | Digital revolution | Improved digital service delivery |

Table 3: Objectives, Programmes and Outcome Deliverables

| Sector Objectives | Programmes | Outcome Deliverables | KPI of Outcomes | Baseline (i.e. Value of Outcome in 2022) | Outcome Target |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | 2023 | 2024 | 2025 |
| Ensure effective and efficient transport systems | Road construction and rehabilitation | Improved road network across the State | Reduction in traffic logjam | 70% reduction in traffic logjam | 65% reduction | 60% reduction | 55% reduction |
|  | waterways development | Reduced incident of waterways accidents | Reduction in waterways accident. | 30% reduction in waterways accident | 35% reduction | 40% reduction | 45% reduction |
| To ensure provision and access to public utilities across the State | Rural Electrification | Improved electricity supply to rural areas | Number of rural houses that have access to electricity | 47% increase in no of houses that have access to electricity | 55% increase in no of houses | 63% increase in no of houses | 72% increase in no of houses |
|  | Regulation of all electricity matters and Standards | Increased number of people with access to quality and consistent power supply | Number houses having access to power supply | 65% increase in number of community having access to quality, consistent and affordable power supply. | 75% increase in number of community having access to quality, consistent and affordable power supply. | 85% increase in number of community having access to quality, consistent and affordable power supply. | 95% increase in number of community having access to quality, consistent and affordable power supply. |
|  | Water supply | Increased access to water supply and reduced unaccounted for water | Water supply coverage | 15.73% coverage of the State | 40% coverage | 42.50% coverage | 52% coverage |
|  | Public Safety and emergency response | Improved access to public safety, sanitation and hygiene practices | Number of hygiene practices adopted |  |  |  |  |
| To ensure provision of ICT solutions and infrastructures | Digital Revolution | Improved digital service delivery | Number of residents having access to Government Services |  |  |  |  |
| To ensure provision of infrastructural facilities | Infrastructural Development | Improved Infrastructural Facilities | Number of infrastructural facilities constructed. |  |  |  |  |

# Chapter Three:	The Development of Sector Strategy

## 3.1	Outline Major Strategic Challenges

The major strategic Challenges encountered during the strategy session

- Insufficient administrative data: -There were problems of accessing the administrative data as it relates to past records of previous projects, key performance indicators and outcome

- Power Supply: Shortage of power supply to the meeting venues to power the ICT equipment

- Funding: Poor funding to access data, materials and resources

- Difficulty in gathering relevant Stakeholders in the Sector as at when due for useful deliberations

## 3.2	Resource Constraints

The Sector identified the following resource constraints to the timely completion and quality of the document:

Inadequate, unreliable and epileptic power supply to meeting venues slowed the pace of timely completion of the strategy document.

- Inadequate ICT equipment.

- MDAs in the infrastructure sector have obsolete or no policy documents

- Epileptic internet services and high cost of internet access

Duplication and overlap in roles of some MDAs in the infrastructure sector.

Non-release of fund to implement previous sector programmes led to non availabilty of data or low data quality.

Capacity challenges in the Infrastructure Sector: There is need to put round peg in round hole in terms of filling capacity gap in the sector. Human capital development should be given adequate consideration in order to address brain drain.

The table 4 and 5 below shows the summary of Approved Budget, Releases and Actual Expenditure to Infrastructure sector in the year 2021 and mid-year of 2022. It also shows the percentage budget performance for each budget item for the period under review. The tables depict that the performance of Capital and Special Programmes is average and below average respectively. These performances are inadequate considering the infrastructural deficit that is prevalent in the State.

Table 4: Summary of 2021 Budget Data

| Item | Approved Budget (N’000) in 2021 | Amount Released (N’000) in 2021 | Actual Expenditure (N’000) in 2021 | Amount Released as % of Approved | Actual Expenditure as % of Releases |
| --- | --- | --- | --- | --- | --- |
| Personnel | 1,830,800 | 1,419,657 | 1,419,657 | 77.5 | 100 |
| Overhead | 256,778 | 139,056 | 139,056 | 54.2 | 100 |
| Special Programme | 504,900 | 278,984 | 278,984 | 55.3 | 100 |
| Capital | 32,860,961 | 24,471,529 | 24,471,529 | 74.5 | 100 |
| Total | 35,453,439 | 26,309,226 | 26,309,226 | 74.2 | 100 |

Table 5: Summary of 2022 Budget Data

| Item | Approved Budget (N’000) in 2022 | Amount Released (N’000) in 2022 (Up to June) | Actual Expenditure (N’000) in 2022 (Up to June) | Amount Released as % of Approved | Actual Expenditure as % of Releases |
| --- | --- | --- | --- | --- | --- |
| Personnel | 1,735,315 | 847,920 | 847,920 | 48.9 | 100 |
| Overhead | 899,975 | 153,637 | 153,637 | 17.1 | 100 |
| Capital | 46,890,705 | 13,125,131 | 13,125,131 | 28.0 | 100 |
| Total | 49,525,995 | 14,126,688 | 14,126,688 | 28.5 | 100 |

## 3.3	Projects Prioritisation

The projects were prioritized based on their relevance to the present Administration Policy as encapsulated in the acronym “REDEEMED”. Scoring was done based on the status of the projects either on-going or new projects, the duration for the completion of projects were considered as well as the nature of the projects, either developmental or administrative. The project with the highest score is ranked first in the order of priority.

Table 6: Summary of Projects Review and Prioritisation (Ongoing, Existing & New Projects)

|  |  |  | Project's Contribution to State's Development Goals |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Timelines |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| S/N | Project Code | Project Name | R | E | D | E | E | M | E | D | Project Status (Ongoing = 3; New = 1) | Likelihood of completion not later than 2025 (2023 = 3; 2024 = 2; 2025 = 1; Beyond 2025 = 0) | Nature of Project (Developmental = 3; Administrative = 1) | Total Score | Project Ranking | Physical Location: Local Government/ Statewide (Add comment if more than one LGA) | Project Status (Ongoing/ New) | Project Commencement Year | Expected Year of Completion |
| 1 | 02140000180104 | Electrification Projects and Strengthening of existing Network across the State (URBAN) | 3 | 1 | 3 | 3 | 2 | 2 | 3 | 3 | 3 | 0 | 3 | 26 | 1 | State Wide | Ongoing | 2023 | 2025 |
| 2 | 02140001530101 | Rehabilitation of Township Distribution Network in the Southern Senatorial District of Ondo State | 3 | 2 | 3 | 3 | 2 | 2 | 3 | 2 | 3 | 0 | 3 | 26 | 1 | Multiple LGAs | Ongoing | 2023 | 2025 |
| 3 | 02140001530104 | Rural Electrification Projects across the State | 3 | 2 | 3 | 3 | 2 | 1 | 3 | 2 | 3 | 0 | 3 | 25 | 3 | State Wide | Ongoing | 2023 | 2025 |
| 4 | 02190004150201 | Facilitation of Alape Port/Igodan-Lisa Aerodrome | 2 | 2 | 3 | 3 | 1 | 0 | 2 | 3 | 3 | 0 | 3 | 22 | 4 | Multiple LGAs | Ongoing | 2023 | 2025 |
| 5 | 03110000280201 | Development of Centralized Data Services for Residency Card | 1 | 2 | 2 | 3 | 2 | 2 | 0 | 3 | 3 | 0 | 3 | 21 | 5 | State Wide | Ongoing | 2023 | 2025 |
| 6 | 01110001650101 | Creation of IT Resource Centre for Development of Youths IT Entrepreneurs/Techhub | 2 | 3 | 3 | 2 | 1 | 1 | 0 | 3 | 3 | 0 | 3 | 21 | 5 | State Wide | Ongoing | 2023 | 2025 |
| 7 | 02140001530105 | Construction of Street Light | 2 | 1 | 2 | 2 | 2 | 2 | 2 | 1 | 3 | 0 | 3 | 20 | 7 | Multiple LGAs | Ongoing | 2023 | 2025 |
| 8 |  | Implementation and Construction of Electrification using Mini-Grid technology in Off-Grid and remote communities across the State. | 3 | 1 | 3 | 2 | 1 | 1 | 3 | 2 | 1 | 0 | 3 | 20 | 7 | State Wide | New | 2023 | 2025 |
| 9 | 03110001680101 | Renovation of ICT e-Learning Centre | 2 | 3 | 2 | 2 | 0 | 1 | 0 | 3 | 3 | 0 | 3 | 19 | 9 | State Wide | Ongoing | 2023 | 2025 |
| 10 | 03110000280202 | Kaadi Igbe-ayo Project | 2 | 1 | 1 | 3 | 2 | 3 | 0 | 3 | 3 | 0 | 1 | 19 | 9 | State Wide | Ongoing | 2023 | 2025 |
| 11 | 01080001660101 | Traning of unemployed Youth on ICT | 2 | 3 | 1 | 2 | 1 | 1 | 0 | 3 | 3 | 0 | 3 | 19 | 9 | State Wide | Ongoing | 2023 | 2025 |
| 12 | 02140001530103 | Bulk Purchase of distribution Transformer and Substation Accessories | 3 | 1 | 3 | 2 | 1 | 1 | 2 | 0 | 3 | 0 | 3 | 19 | 9 | State Wide | Ongoing | 2023 | 2025 |
| 13 | 02170001300106 | Rehabilitation/Construction of State Highways | 1 | 1 | 3 | 3 | 1 | 1 | 1 | 1 | 3 | 0 | 3 | 18 | 13 | State Wide | Ongoing | 2023 | 2025 |
| 14 | 02100000700118 | KAMOMI AKETI Accelerated Water Scheme | 3 | 0 | 3 | 2 | 3 | 0 | 0 | 0 | 3 | 1 | 3 | 18 | 13 | State Wide | Ongoing | 2023 | 2025 |
| 15 | 04040002420115 | Rural Sanitation and Hygiene Programme In Nigeria (RUSHPIN) Counterpart with FMWR | 3 | 2 | 2 | 2 | 3 | 0 | 0 | 0 | 3 | 0 | 3 | 18 | 13 | State Wide | Ongoing | 2023 | 2025 |
| 16 | 140026401013 | Solar Home Systems Initiatives in Collaboration with FGN | 2 | 0 | 2 | 2 | 1 | 0 | 2 | 1 | 3 | 1 | 3 | 17 | 16 | State Wide | Ongoing | 2023 | 2025 |
| 17 | 05100000830101 | State Urban Water Supply Sector Reform Project (Support Services) | 2 | 1 | 1 | 2 | 2 | 1 | 0 | 0 | 3 | 1 | 3 | 16 | 17 | Multiple LGAs | Ongoing | 2023 | 2025 |
| 18 | 02140002560111 | Connection of Street Light to Dedicated Line | 0 | 1 | 1 | 1 | 1 | 2 | 2 | 2 | 3 | 0 | 3 | 16 | 17 | Multiple LGAs | Ongoing | 2023 | 2025 |
| 19 | 02140000180102 | Purchase of Electrical Testing and Measuring Equipment | 1 | 0 | 2 | 2 | 1 | 0 | 2 | 1 | 3 | 3 | 1 | 16 | 17 | State Wide | Ongoing | 2023 | 2023 |
| 20 | 04040002420137 | Rural Sanitation and Hygiene Programme in Ondo State for CLTS and Open Defecation Follow-up in 18 LGAs with FMWR Clean Nigeria | 2 | 1 | 1 | 1 | 2 | 2 | 1 | 0 | 3 | 0 | 3 | 16 | 17 | State Wide | Ongoing | 2023 | 2025 |
| 21 |  | Facilitation of Off-Grid Electrification | 2 | 1 | 2 | 2 | 1 | 1 | 2 | 1 | 1 | 0 | 3 | 16 | 17 | Multiple LGAs | New | 2023 | 2025 |
| 22 | 05100000840101 | French Development Agency (AFD) Water Facility (GCC) | 1 | 1 | 2 | 2 | 2 | 0 | 0 | 1 | 3 | 0 | 3 | 15 | 22 | Multiple LGAs | Ongoing | 2023 | 2025 |
| 23 | 02100004830102 | African Development Bank (AFDB) Water Facility (GCC) | 1 | 1 | 2 | 2 | 2 | 0 | 0 | 1 | 3 | 0 | 3 | 15 | 22 | Multiple LGAs | Ongoing | 2023 | 2025 |
| 24 | 02140005100120 | Procurement of High and Low Voltage Testing Equipment | 1 | 1 | 2 | 2 | 1 | 1 | 1 | 2 | 3 | 0 | 1 | 15 | 22 | State Wide | Ongoing | 2023 | 2025 |
| 25 | 140026401009 | Support for Mini Grid | 2 | 1 | 1 | 0 | 1 | 1 | 2 | 0 | 3 | 1 | 3 | 15 | 22 | State Wide | Ongoing | 2023 | 2025 |
| 26 | 02170001300108 | Dualisation of Shoprite - Oda Town | 1 | 1 | 3 | 1 | 1 | 1 | 0 | 0 | 3 | 1 | 3 | 15 | 22 | Akure South | Ongoing | 2023 | 2025 |
| 27 | 03110001700101 | Software/Application package (other software e.g. eHealth, e-Judiciary, e-BIR etc) | 1 | 2 | 1 | 1 | 2 | 1 | 0 | 3 | 3 | 0 | 1 | 15 | 22 | State Wide | Ongoing | 2023 | 2025 |
| 28 | 02100000700105 | Drilling of Boreholes and Allied Matters | 3 | 1 | 1 | 1 | 2 | 0 | 0 | 1 | 3 | 0 | 3 | 15 | 22 | State Wide | Ongoing | 2023 | 2025 |
| 29 | 02100002330103 | Construction of paid fetching point using AQ tap dispensing machine at Erekesan Market in Akure and other markets in Ondo, Owo and Okitipupa to contain the spread of Covid-19 pandemic | 1 | 0 | 1 | 2 | 2 | 0 | 0 | 1 | 3 | 2 | 3 | 15 | 22 | Multiple LGAs | Ongoing | 2023 | 2024 |
| 30 |  | Construction of Renewable Public Toilet | 1 | 1 | 2 | 1 | 3 | 2 | 0 | 0 | 1 | 0 | 3 | 14 | 30 | State Wide | New | 2023 | 2025 |
| 31 | 02170001300105 | Clearing of Road Verges and Bushes along the Highways, Clearing/Deceitation to Drains via Direct Labour | 2 | 0 | 2 | 2 | 1 | 1 | 0 | 0 | 3 | 0 | 3 | 14 | 30 | State Wide | Ongoing | 2023 | 2025 |
| 32 | 02170002650301 | Purchase of 2 Firefighting Trucks | 2 | 0 | 1 | 2 | 1 | 1 | 0 | 0 | 3 | 3 | 1 | 14 | 30 | State Wide | Ongoing | 2023 | 2023 |
| 33 | 03110001700103 | Expansion and upgrade of Ondo Online Presence (State Official Website). Expansion to Accommodation Separate Portals for each MDA and Automated Forms (Land, Employment, Agric, Bursary, Scholarship Form | 0 | 2 | 0 | 2 | 2 | 1 | 0 | 3 | 3 | 0 | 1 | 14 | 30 | State Wide | Ongoing | 2023 | 2025 |
| 34 | 02100001180114 | Rehabilitation works | 2 | 0 | 2 | 2 | 2 | 0 | 0 | 0 | 3 | 0 | 3 | 14 | 30 | Multiple LGAs | Ongoing | 2023 | 2035 |
| 35 | 03110001690101 | ICT Research and Development | 0 | 2 | 1 | 2 | 1 | 0 | 1 | 3 | 3 | 0 | 1 | 14 | 30 | Akure South | Ongoing | 2023 | 2025 |
| 36 | 140026401011 | Automated Decision Support and Performance Monitoring System | 0 | 0 | 1 | 1 | 1 | 0 | 2 | 2 | 3 | 1 | 3 | 14 | 30 | State Wide | Ongoing | 2023 | 2025 |
| 37 | 140026401012 | Support for Cluster Off-Take Unit (COU) | 0 | 1 | 1 | 2 | 0 | 1 | 2 | 0 | 3 | 1 | 3 | 14 | 30 | Multiple LGAs | Ongoing | 2023 | 2025 |
| 38 | 02170002470201 | Road Furniture and Road/Waterways Maintenance. | 3 | 0 | 1 | 1 | 1 | 1 | 0 | 0 | 3 | 0 | 3 | 13 | 38 | State Wide | Ongoing | 2023 | 2025 |
| 39 | 02060000430102 | Procurement and installation of CCTV Cameras in Engineering building | 0 | 0 | 2 | 2 | 0 | 1 | 0 | 1 | 3 | 3 | 1 | 13 | 38 | Akure South | Ongoing | 2023 | 2023 |
| 40 | 02060000430118 | Procurement of Fire Fighting Accessories, Lubricants/Comp foams ,Uniform/Protective Clothing | 1 | 0 | 1 | 3 | 0 | 1 | 0 | 0 | 3 | 3 | 1 | 13 | 38 | State Wide | Ongoing | 2023 | 2023 |
| 41 | 02170001300120 | Upgrading of the existing fire stations | 1 | 0 | 1 | 2 | 0 | 1 | 0 | 0 | 3 | 2 | 3 | 13 | 38 | Multiple LGAs | Ongoing | 2023 | 2024 |
| 42 | 03110001670102 | Provision/Deployment of Network Backbone Infrastructure | 0 | 1 | 2 | 2 | 1 | 1 | 0 | 2 | 3 | 0 | 1 | 13 | 38 | Multiple LGAs | Ongoing | 2023 | 2025 |
| 43 |  | Purchase and Installation of 2X1000KVA CAT Generating set at Secretariat Complex, Akure. | 0 | 1 | 1 | 2 | 0 | 1 | 0 | 1 | 3 | 3 | 1 | 13 | 38 | Akure South | Ongoing | 2023 | 2023 |
| 44 | 060026001017 | Upgrading and Maintenance of Public Building including Legislators' Quarters | 0 | 0 | 3 | 2 | 1 | 1 | 0 | 0 | 3 | 0 | 3 | 13 | 38 | Multiple LGAs | Ongoing | 2023 | 2025 |
| 45 | 060026001020 | Land and Land Management Matters | 2 | 0 | 1 | 1 | 0 | 2 | 1 | 0 | 3 | 0 | 3 | 13 | 38 | State Wide | Ongoing | 2023 | 2025 |
| 46 | 02140005110101 | Purchase of Office/ICT Equipment (OSERB) | 0 | 1 | 0 | 2 | 0 | 0 | 1 | 2 | 3 | 3 | 1 | 13 | 38 | Akure South | Ongoing | 2023 | 2023 |
| 47 |  | Rehabilitation of Existing Boreholes. | 2 | 0 | 1 | 2 | 2 | 0 | 0 | 0 | 3 | 0 | 3 | 13 | 38 | State Wide | Ongoing | 2023 | 2025 |
| 48 |  | Establishment of Ondo State Transport Hub at Ore and Irele VIO Office | 2 | 0 | 2 | 0 | 0 | 2 | 1 | 0 | 1 | 2 | 3 | 13 | 38 | Multiple LGAs | New | 2023 | 2024 |
| 49 |  | Ondo State Geographical Information system (GIS) | 1 | 0 | 1 | 2 | 0 | 1 | 0 | 2 | 1 | 3 | 1 | 12 | 49 | Akure South | New | 2023 | 2023 |
| 50 | 02170001300104 | Bulk Purchase of Electrical Tools and Instrument | 0 | 1 | 2 | 2 | 0 | 0 | 1 | 2 | 3 | 0 | 1 | 12 | 49 | State Wide | Ongoing | 2023 | 2025 |
| 51 | 02140000180106 | Provision for Emergency jobs | 1 | 0 | 1 | 2 | 0 | 0 | 1 | 1 | 3 | 0 | 3 | 12 | 49 | State Wide | Ongoing | 2023 | 2025 |
| 52 | 02170001300142 | Grading/Shaping/Earth Drains | 2 | 0 | 3 | 1 | 0 | 0 | 0 | 0 | 3 | 0 | 3 | 12 | 49 | State Wide | Ongoing | 2023 | 2025 |
| 53 | 03170002630303 | Creation of Robust Database Solution for e-Tendering and Monitoring. | 0 | 1 | 1 | 2 | 0 | 0 | 0 | 1 | 3 | 3 | 1 | 12 | 49 | Akure South | Ongoing | 2023 | 2023 |
| 54 | 02160000740101 | Clearing of Water Hyacinth/Weeds along State Waterways and Allied Matters | 2 | 0 | 1 | 2 | 0 | 1 | 0 | 0 | 3 | 0 | 3 | 12 | 49 | Multiple LGAs | Ongoing | 2023 | 2025 |
| 55 | 02170002470205 | Database Creation | 0 | 1 | 1 | 2 | 0 | 0 | 0 | 1 | 3 | 3 | 1 | 12 | 49 | Akure South | Ongoing | 2023 | 2023 |
| 56 |  | Replacement of defective conventional street lighting network at Adekunle Ajasin, Awolowo, Government house/Oke eda, parliamentary, investment junction/bishop's Court roads in Alagbaka environs and Agbogbo/Fiwasaye road with 150 Watts all-in-one solar powered street light | 0 | 0 | 2 | 1 | 0 | 2 | 1 | 0 | 3 | 0 | 3 | 12 | 49 | Akure South | Ongoing | 2023 | 2025 |
| 57 |  | Procurement and installation of 150 Watts All-in-One solar powered street light (Double arm) from Shoprite roundabout to Federal Secretariat. | 0 | 0 | 1 | 1 | 0 | 1 | 1 | 0 | 3 | 2 | 3 | 12 | 49 | Akure South | Ongoing | 2023 | 2024 |
| 58 |  | Purchase of Office/ICT Equipment | 0 | 1 | 0 | 2 | 0 | 0 | 0 | 2 | 3 | 3 | 1 | 12 | 49 | Akure South | Ongoing | 2023 | 2023 |
| 59 | 02170002540311 | Networking of Cad room in Planning department | 0 | 0 | 1 | 2 | 0 | 0 | 1 | 2 | 3 | 2 | 1 | 12 | 49 | Akure South | Ongoing | 2023 | 2024 |
| 60 | 03110001700102 | E-mail Exchange Server with Support for Calendar, Web mail and file System | 0 | 2 | 1 | 2 | 1 | 0 | 0 | 2 | 3 | 0 | 1 | 12 | 49 | Multiple LGAs | Ongoing | 2023 | 2025 |
| 61 | 03110000280205 | Purchase of 2,000 Nisca YMCFK UV Ribbon for PR 5350 @ rate of 23,400 and 500 Nisca Laminating Thinfilm at @ 20,880 | 0 | 0 | 0 | 3 | 2 | 1 | 0 | 2 | 3 | 0 | 1 | 12 | 49 | Akure South | Ongoing | 2023 | 2025 |
| 62 | 060026001016 | Management of Government Estates and provision of infrastructures in the Estates | 0 | 0 | 3 | 1 | 1 | 1 | 0 | 0 | 3 | 0 | 3 | 12 | 49 | Multiple LGAs | Ongoing | 2023 | 2025 |
| 63 | 060026001018 | Domestication of the National Building Code | 1 | 0 | 2 | 2 | 1 | 1 | 0 | 1 | 3 | 0 | 1 | 12 | 49 | State Wide | Ongoing | 2023 | 2025 |
| 64 | 02140005100123 | Renovation of office complex (18 offices) | 1 | 0 | 1 | 2 | 0 | 0 | 1 | 0 | 3 | 3 | 1 | 12 | 49 | State Wide | Ongoing | 2023 | 2024 |
| 65 | 170022901030 | Purchase of ICT equipment (Transport) | 0 | 1 | 0 | 2 | 0 | 0 | 0 | 2 | 3 | 3 | 1 | 12 | 49 | Akure South | Ongoing | 2023 | 2023 |
| 66 |  | Operation and maintenance of water scheme | 1 | 1 | 2 | 2 | 2 | 0 | 0 | 0 | 1 | 0 | 3 | 12 | 49 | State Wide | New | 2023 | 2025 |
| 67 |  | Community mobilization and capacity building for proper use and maintenance of water and sanitation facilities. | 1 | 1 | 1 | 0 | 2 | 1 | 0 | 0 | 3 | 0 | 3 | 12 | 49 | State Wide | Ongoing | 2023 | 2025 |
| 68 | 140026401008 | Needs Assessment on Public Utilities | 1 | 0 | 1 | 1 | 2 | 0 | 2 | 0 | 3 | 1 | 1 | 12 | 49 | State Wide | Ongoing | 2023 | 2025 |
| 69 | 140026401010 | Renewable Energy Desk | 1 | 0 | 1 | 2 | 1 | 0 | 2 | 0 | 3 | 1 | 1 | 12 | 49 | State Wide | Ongoing | 2023 | 2025 |
| 70 |  | IPP commercially viable community identification and facilitation | 2 | 0 | 2 | 1 | 0 | 0 | 2 | 1 | 1 | 0 | 3 | 12 | 49 | Multiple LGAs | New | 2023 | 2025 |
| 71 | ‘02060002120106 | UN-Habitat Support Programme (GCC) | 1 | 0 | 1 | 1 | 0 | 1 | 1 | 0 | 3 | 1 | 3 | 12 | 49 | Multiple LGAs | Ongoing | 2023 | 2025 |
| 72 | ‘02060004840201 | UN-Habitat Support Programme (Draw Down) | 1 | 0 | 1 | 1 | 0 | 1 | 1 | 0 | 3 | 1 | 3 | 12 | 49 | Multiple LGAs | Ongoing | 2023 | 2025 |
| 73 | ‘02060004840202 | Updating of Regional & Master Plans for Major Cities and Towns (Akure, Owo, Ore) | 0 | 0 | 2 | 0 | 1 | 1 | 0 | 0 | 3 | 2 | 3 | 12 | 49 | Multiple LGAs | Ongoing | 2023 | 2024 |
| 74 | ‘00060026301015 | Digitalization of the Ministry's Registries/Procurement of basic ICT Equipment | 0 | 1 | 0 | 2 | 0 | 0 | 0 | 2 | 3 | 3 | 1 | 12 | 49 | Akure South | Ongoing | 2023 | 2023 |
| 75 | ‘00060026301023 | Repair of Pay loader | 1 | 1 | 1 | 1 | 0 | 0 | 1 | 0 | 3 | 3 | 1 | 12 | 49 | Akure South | Ongoing | 2023 | 2023 |
| 76 |  | provision of boreholes | 1 | 1 | 2 | 1 | 1 | 0 | 0 | 0 | 1 | 2 | 3 | 12 | 49 | State Wide | New | 2023 | 2024 |
| 77 | 02060000430103 | Procurement of 20nos Laptop computers@320,000 for Hon.Comm,S.A,P.S, Directors, Budget Officer, salary unit, including project office and final accounts | 0 | 2 | 2 | 2 | 0 | 0 | 0 | 1 | 3 | 0 | 1 | 11 | 77 | State Wide | Ongoing | 2023 | 2025 |
| 78 | 02060000430112 | Internet Equipment Procurement & subcsription,Webportal, design software packages | 0 | 2 | 1 | 2 | 0 | 0 | 0 | 2 | 3 | 0 | 1 | 11 | 77 | State Wide | Ongoing | 2023 | 2025 |
| 79 | 02060000430116 | Purchase of 10 Nos Desktop Computers with Accessories @ N250,000 /SET | 0 | 1 | 0 | 2 | 0 | 0 | 0 | 1 | 3 | 3 | 1 | 11 | 77 | State Wide | Ongoing | 2023 | 2023 |
| 80 |  | Professional development, seminar and workshops | 0 | 2 | 1 | 2 | 0 | 0 | 0 | 1 | 1 | 3 | 1 | 11 | 77 | Akure South | New | 2023 | 2023 |
| 81 | 060026001021 | Purchase of office/ICT Equipment | 0 | 1 | 0 | 2 | 0 | 0 | 0 | 1 | 3 | 3 | 1 | 11 | 77 | Akure South | Ongoing | 2023 | 2023 |
| 82 | 060026001026 | Construction of New Governor and Deputy Governor Lodge | 0 | 0 | 1 | 2 | 1 | 0 | 0 | 0 | 3 | 3 | 1 | 11 | 77 | Akure South | Ongoing | 2023 | 2023 |
| 83 |  | Digitalization of Consumer Complaint Unit | 0 | 0 | 0 | 2 | 0 | 2 | 1 | 1 | 1 | 3 | 1 | 11 | 77 | Akure South | New | 2023 | 2023 |
| 84 |  | Enumeration Survey and Power Assets Statistics gathering | 1 | 0 | 2 | 1 | 0 | 0 | 2 | 0 | 1 | 3 | 1 | 11 | 77 | State Wide | New | 2023 | 2023 |
| 85 | ‘02060002120104 | provision of urinal and handwashing facilities | 1 | 1 | 1 | 1 | 2 | 0 | 0 | 0 | 1 | 3 | 1 | 11 | 77 | Akure South | New | 2023 | 2023 |
| 86 | 05100000840102 | French Development Agency (AFD) Water Facility (Drawdown) | 0 | 0 | 2 | 1 | 1 | 0 | 0 | 0 | 3 | 1 | 3 | 11 | 77 | Multiple LGAs | Ongoing | 2023 | 2025 |
| 87 | 02100001180104 | Proposed rehabilitation of Awara Dam | 1 | 0 | 2 | 0 | 1 | 0 | 0 | 0 | 3 | 1 | 3 | 11 | 77 | Akoko North-East | Ongoing | 2023 | 2025 |
| 88 | 02110000310302 | Renovation of State Information Technology Agency (Old) Building Complex | 0 | 0 | 1 | 2 | 0 | 0 | 0 | 2 | 3 | 2 | 1 | 11 | 77 | Akure South | Ongoing | 2023 | 2024 |
| 89 | 02100004830101 | African Development Bank (AFDB) Water Facility Draw Down | 0 | 0 | 1 | 1 | 1 | 0 | 0 | 0 | 3 | 2 | 3 | 11 | 77 | Akure South | Ongoing | 2023 | 2024 |
| 90 | 02060000430104 | Purchase of measuring wheels and light equipment | 0 | 1 | 2 | 1 | 0 | 0 | 0 | 2 | 3 | 0 | 1 | 10 | 90 | State Wide | Ongoing | 2023 | 2025 |
| 91 |  | Purchase of Pool Finder and Aidu Admt 300s Ground Water Detection Equipment | 0 | 0 | 1 | 2 | 0 | 0 | 1 | 1 | 1 | 3 | 1 | 10 | 90 | State Wide | New | 2023 | 2023 |
| 92 | 02060000730104 | Provision of Uniform Accessories to STC/IWW Officers/Shuttle/VIO Officers | 0 | 0 | 0 | 2 | 2 | 2 | 0 | 0 | 3 | 0 | 1 | 10 | 90 | State Wide | Ongoing | 2023 | 2025 |
| 93 | 03110001670105 | Procurement of Hardware | 0 | 1 | 1 | 2 | 0 | 0 | 0 | 2 | 3 | 0 | 1 | 10 | 90 | Akure South | Ongoing | 2023 | 2025 |
| 94 | 02060000430101 | Building of new laboratory building for quality control and its equipment | 0 | 0 | 2 | 2 | 0 | 0 | 0 | 0 | 3 | 2 | 1 | 10 | 90 | Akure South | Ongoing | 2023 | 2024 |
| 95 | 02170001300115 | Allocation of the Direct Labour Engineering Unit(DILEU)Ministry of Works | 1 | 0 | 2 | 1 | 0 | 0 | 0 | 0 | 3 | 0 | 3 | 10 | 90 | State Wide | Ongoing | 2023 | 2025 |
| 96 | 03110000320302 | Procurement of Office Equipment | 0 | 0 | 0 | 2 | 0 | 0 | 0 | 1 | 3 | 3 | 1 | 10 | 90 | Akure South | Ongoing | 2023 | 2025 |
| 97 | 02060002440101 | Completion of On-going Office Complex/Construction of Toilets | 0 | 0 | 1 | 2 | 0 | 0 | 0 | 0 | 3 | 3 | 1 | 10 | 90 | Akure South | Ongoing | 2023 | 2023 |
| 98 | 02140005120101 | Refurbishment of vehicles: Toyota Hilux vans and Toyota car | 0 | 0 | 0 | 2 | 0 | 0 | 1 | 0 | 3 | 3 | 1 | 10 | 90 | Akure South | Ongoing | 2023 | 2023 |
| 99 | 0214000510019 | Purchase of 4.5kva Power Generating Set | 0 | 0 | 0 | 2 | 0 | 0 | 1 | 0 | 3 | 3 | 1 | 10 | 90 | Akure South | Ongoing | 2023 | 2023 |
| 100 | 060026001027 | Completion of Treasury House | 0 | 0 | 1 | 2 | 0 | 0 | 0 | 0 | 3 | 3 | 1 | 10 | 90 | Akure South | Ongoing | 2023 | 2023 |
| 101 |  | Procurement of Energy Audit Equipment (Energy Loggers, Broadband Internet WIFI Router/Modem and Application Software) | 0 | 0 | 2 | 2 | 0 | 0 | 2 | 0 | 1 | 2 | 1 | 10 | 90 | Akure South | New | 2023 | 2024 |
| 102 | ‘02060001400104 | Review of Extant Physical Planning Laws and Regulations | 0 | 1 | 1 | 1 | 0 | 0 | 0 | 0 | 3 | 3 | 1 | 10 | 90 | Akure South | Ongoing | 2023 | 2023 |
| 103 | ‘02060002120101 | Urban Development Control, Enforcement and other Activities | 0 | 0 | 1 | 1 | 1 | 1 | 0 | 0 | 3 | 0 | 3 | 10 | 90 | Multiple LGAs | Ongoing | 2023 | 2025 |
| 104 | 04040002420116 | Partnership Expanded Water Sanitation and Hygiene (PEWASH) (Draw Down) | 1 | 0 | 1 | 0 | 2 | 0 | 0 | 0 | 3 | 0 | 3 | 10 | 90 | Multiple LGAs | Ongoing | 2023 | 2025 |
| 105 | 02170000750301 | Purchase/Reconfiguration and Repairs of Towing Trucks | 0 | 0 | 1 | 2 | 1 | 1 | 0 | 0 | 3 | 0 | 1 | 9 | 105 | Multiple LGAs | Ongoing | 2025 | 2025 |
| 106 |  | BOREHOLE INVENTORY AND MONITORING | 1 | 0 | 1 | 1 | 2 | 0 | 0 | 0 | 3 | 0 | 1 | 9 | 105 | State Wide | Ongoing | 2023 | 2025 |
| 107 |  | Repairs of Compressors | 1 | 0 | 0 | 1 | 0 | 0 | 0 | 0 | 3 | 3 | 1 | 9 | 105 | State Wide | Ongoing | 2023 | 2023 |
| 108 |  | Design and construction of toilet | 1 | 0 | 1 | 1 | 1 | 0 | 0 | 0 | 1 | 3 | 1 | 9 | 105 | State Wide | New | 2023 | 2023 |
| 109 |  | Capacity Building | 0 | 2 | 1 | 2 | 0 | 0 | 0 | 0 | 3 | 0 | 1 | 9 | 105 | Akure South | Ongoing | 2023 | 2025 |
| 110 |  | Construction of New Office Complex | 0 | 0 | 2 | 2 | 1 | 0 | 0 | 0 | 1 | 2 | 1 | 9 | 105 | Akure South | New | 2023 | 2024 |
| 111 | 02110000310302 | Renovation of State Information Technology Agency (Old) Building Complex | 0 | 0 | 1 | 2 | 0 | 0 | 0 | 1 | 3 | 1 | 1 | 9 | 105 | Akure South | Ongoing | 2023 | 2025 |
| 112 |  | Purchase and Installation of 2X1000KVA CAT Generating set at Government House ground, Akure | 0 | 0 | 0 | 1 | 0 | 1 | 0 | 0 | 3 | 3 | 1 | 9 | 105 | Akure South | Ongoing | 2023 | 2023 |
| 113 | 05100000840105 | Counterpart Staffs' Operational Budget on AFD's Credit Facility Project (CNG 1037) | 0 | 1 | 0 | 2 | 0 | 0 | 0 | 0 | 3 | 0 | 3 | 9 | 105 | Akure South | Ongoing | 2023 | 2025 |
| 114 | 060026001019 | Capacity Building and Manpower Development | 0 | 2 | 0 | 3 | 0 | 0 | 0 | 0 | 3 | 0 | 1 | 9 | 105 | Akure South | Ongoing | 2023 | 2025 |
| 115 | 060026001025 | Completion of OBA's Council House | 0 | 0 | 0 | 1 | 0 | 1 | 0 | 0 | 3 | 3 | 1 | 9 | 105 | Akure South | Ongoing | 2023 | 2023 |
| 116 | 170022901024 | Purchase of office equipment (Transport) | 0 | 0 | 0 | 2 | 0 | 0 | 0 | 0 | 3 | 3 | 1 | 9 | 105 | Akure South | Ongoing | 2023 | 2023 |
| 117 |  | Renovation of office building (ODWC) | 0 | 0 | 2 | 2 | 1 | 0 | 0 | 0 | 1 | 2 | 1 | 9 | 105 | Akure South | New | 2023 | 2024 |
| 118 |  | Landscaping of office premises | 0 | 0 | 1 | 2 | 1 | 1 | 0 | 0 | 1 | 2 | 1 | 9 | 105 | Akure South | New | 2023 | 2024 |
| 119 |  | Road Transport Management and Ancillary Services | 1 | 0 | 2 | 1 | 1 | 1 | 0 | 1 | 1 | 0 | 1 | 9 | 105 | State Wide | New | 2023 | 2025 |
| 120 | ‘02060002120102 | Renovation of 3 Area Offices in 18 LGAs & Purchase of Furniture | 2 | 0 | 2 | 0 | 0 | 0 | 0 | 0 | 3 | 1 | 1 | 9 | 105 | State Wide | Ongoing | 2023 | 2025 |
| 121 | ‘02060002120105 | Urban Renewal Activities | 0 | 0 | 2 | 1 | 1 | 1 | 0 | 0 | 3 | 0 | 1 | 9 | 105 | Multiple LGAs | Ongoing | 2023 | 2025 |
| 122 | ‘03060004930201 | Renovation of Office Building and purchase of furniture | 0 | 0 | 1 | 2 | 0 | 0 | 0 | 0 | 3 | 2 | 1 | 9 | 105 | Akure South | Ongoing | 2023 | 2024 |
| 123 | 02110001410305 | Purchase of 4 Nos Photocopiers (Sharp 70-24 model) | 0 | 0 | 0 | 2 | 0 | 0 | 1 | 1 | 1 | 3 | 1 | 9 | 105 | Akure South | New | 2023 | 2023 |
| 124 |  | Araromi Seaside Tourism Development | 1 | 1 | 2 | 0 | 0 | 1 | 0 | 0 | 1 | 0 | 3 | 9 | 105 | Akure South | New | 2023 | 2025 |
| 125 | 02100001180102 | Purchase of Chemicals | 1 | 0 | 0 | 1 | 2 | 0 | 0 | 0 | 3 | 0 | 1 | 8 | 125 | State Wide | Ongoing | 2023 | 2025 |
| 126 |  | Global Hand washing Day | 0 | 1 | 0 | 1 | 2 | 0 | 0 | 0 | 3 | 0 | 1 | 8 | 125 | Akure South | Ongoing | 2023 | 2025 |
| 127 | 02060000730101 | Fencing/Renovation of VIO's Offices | 0 | 0 | 0 | 2 | 0 | 1 | 0 | 0 | 3 | 1 | 1 | 8 | 125 | Multiple LGAs | Ongoing | 2023 | 2025 |
| 128 |  | Publication of Areas Not covered by the National Grid System in Ondo State. | 0 | 0 | 1 | 2 | 0 | 0 | 2 | 1 | 1 | 0 | 1 | 8 | 125 | State Wide | New | 2023 | 2025 |
| 129 |  | Development of Regulations and Publication | 0 | 1 | 2 | 1 | 0 | 0 | 2 | 0 | 1 | 0 | 1 | 8 | 125 | State Wide | New | 2023 | 2025 |
| 130 |  | Monitoring of Project and Water Quality, Monitoring and Surveillance | 0 | 0 | 0 | 2 | 0 | 2 | 0 | 0 | 3 | 0 | 1 | 8 | 125 | State Wide | Ongoing | 2023 | 2025 |
| 131 |  | Ondo State Multi-Sectoral Physical Development Policy Plan | 1 | 0 | 1 | 1 | 0 | 0 | 0 | 0 | 1 | 3 | 1 | 8 | 125 | Akure South | New | 2023 | 2025 |
| 132 |  | World Water Day | 0 | 1 | 0 | 0 | 2 | 0 | 0 | 0 | 3 | 0 | 1 | 7 | 132 | Akure South | Ongoing | 2023 | 2025 |
| 133 |  | Global Menstrual Hygiene Day | 0 | 1 | 0 | 0 | 2 | 0 | 0 | 0 | 3 | 0 | 1 | 7 | 132 | Akure South | Ongoing | 2023 | 2025 |
| 134 |  | Enforcement of Power line Right of Way Infractions | 0 | 0 | 1 | 1 | 1 | 2 | 0 | 0 | 1 | 0 | 1 | 7 | 132 | State Wide | New | 2023 | 2025 |
| 135 |  | Printing of Clients Information Fliers | 0 | 0 | 0 | 1 | 0 | 0 | 1 | 0 | 1 | 3 | 1 | 7 | 132 | State Wide | New | 2023 | 2023 |
| 136 |  | Training and Retraining of Vendors and Marketers of Energy, Electrical and Electronics Appliances or Devices in the State(Energy Efficiency and Compliance Certification) | 0 | 1 | 0 | 2 | 0 | 0 | 2 | 0 | 1 | 0 | 1 | 7 | 132 | State Wide | New | 2023 | 2025 |
| 137 |  | Publication of Standards and Requirements for Energy Efficiency Compliance Certification For Public and Domestic Household in Ondo State | 0 | 0 | 2 | 1 | 0 | 0 | 2 | 0 | 1 | 0 | 1 | 7 | 132 | State Wide | New | 2023 | 2025 |
| 138 |  | Need Assessment of Areas Not Covered by National grid System in Ondo State | 0 | 0 | 1 | 2 | 0 | 0 | 2 | 0 | 1 | 0 | 1 | 7 | 132 | State Wide | New | 2023 | 2025 |
| 139 |  | Repairs of Hilux Vehicle | 0 | 0 | 0 | 2 | 0 | 0 | 0 | 0 | 1 | 3 | 1 | 7 | 132 | State Wide | New | 2023 | 2023 |
| 140 | ‘02060002120102 | Enforcement on Contravention/Hiring of Heavy Duty Equipment | 0 | 0 | 1 | 1 | 1 | 1 | 0 | 0 |  | 0 | 3 | 7 | 132 | Multiple LGAs |  | 2023 | 2025 |
| 141 | 02060000430111 | Completion & Maintenance of Engineering building | 0 | 0 | 1 | 1 | 0 | 0 | 0 | 0 | 3 | 0 | 1 | 6 | 141 | Akure South | Ongoing | 2023 | 2025 |
| 142 |  | Capacity Building for Staffs of the Bureau | 0 | 1 | 0 | 2 | 0 | 0 | 1 | 0 | 1 | 0 | 1 | 6 | 141 | Akure South | New | 2023 | 2025 |
| 143 | 170022901043 | Auto Race Rally | 0 | 1 | 0 | 0 | 0 | 0 | 0 | 1 | 3 | 0 | 1 | 6 | 141 | Akure South | Ongoing | 2023 | 2025 |
| 144 |  | Compensation on Government acquired lands | 0 | 0 | 2 | 1 | 0 | 1 | 0 | 0 | 1 | 0 | 1 | 6 | 141 | State Wide | New | 2023 | 2025 |
| 145 | ‘00060026301018 | Site Inspection | 1 | 0 | 1 | 0 | 0 | 0 | 0 | 0 | 3 | 0 | 1 | 6 | 141 | State Wide | Ongoing | 2023 | 2025 |
| 146 |  | Renovation of Office | 0 | 0 | 1 | 1 | 0 | 0 | 0 | 0 | 1 | 2 | 1 | 6 | 141 | Akure South | New | 2023 | 2025 |
| 147 |  | Purchase/Refurbishment of Vehicle | 0 | 0 | 0 | 1 | 0 | 0 | 0 | 0 | 1 | 3 | 1 | 6 | 141 | Akure South | New | 2023 | 2023 |
| 148 |  | Akure New Town Development | 0 | 0 | 1 | 0 | 1 | 0 | 0 | 0 | 1 | 0 | 3 | 6 | 141 | Ilaje | New | 2023 | 2025 |
| 149 |  | Refurbishment of Projects/Other Vehicles | 0 | 0 | 0 | 1 | 0 | 0 | 0 | 0 | 1 | 3 | 1 | 6 | 141 | Akure South | New | 2023 | 2023 |
| 150 |  | Purchase of Motorcycles including documentation for the 18 LGAs and HQ | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 1 | 3 | 1 | 6 | 141 | Akure South | New | 2023 | 2023 |
| 151 |  | Special Days Celebration | 0 | 1 | 0 | 0 | 3 | 0 | 0 | 0 | 1 | 0 | 1 | 6 | 141 | Multiple LGAs | New | 2023 | 2025 |
| 152 |  | World Toilet Day | 0 | 1 | 0 | 0 | 2 | 0 | 0 | 0 | 1 | 0 | 1 | 5 | 152 | Akure South | New | 2023 | 2025 |
| 153 |  | Construction of Toilet and Water Facilities in Public Secondary Schools | 0 | 1 | 0 | 1 | 1 | 0 | 0 | 0 | 1 | 0 | 1 | 5 | 152 | State Wide | New | 2023 | 2025 |
| 154 |  | Purchase of office Furniture and Fittings | 0 | 0 | 0 | 1 | 0 | 0 | 0 | 0 | 1 | 2 | 1 | 5 | 152 | Akure South | New | 2023 | 2024 |
| 155 |  | Global Days Celebration | 0 | 1 | 0 | 0 | 2 | 0 | 0 | 0 | 1 | 0 | 1 | 5 | 152 | Multiple LGAs | New | 2023 | 2025 |
| 156 |  | Procurement of Information, Education and Communication | 0 | 1 | 0 | 1 | 0 | 0 | 0 | 0 | 1 | 0 | 1 | 4 | 156 | Multiple LGAs | New | 2023 | 2025 |
| 157 |  | Renovation of OSEB Office Accommodation and purchase OF Office furniture | 0 | 0 | 1 | 0 | 0 | 0 | 0 | 0 | 1 | 0 | 1 | 3 | 157 | State Wide | New | 2023 | 2025 |

## 3.4 	Personnel and Overhead Costs: Existing and Projections

The projection for the personnel cost was done based on the likelihood of increment due to promotion and recruitment of staff while the overhead cost projection was done taking into consideration the inflation rate.

Table 7: Personnel and Overhead Costs: Existing and Projected

| Expenditure Head | 2022 (N’000) |  | Projections (N’000) |  |  |
| --- | --- | --- | --- | --- | --- |
|  | Approved | Actual (By June) | 2023 | 2024 | 2025 |
| Personnel Cost | 1,735,315 | 847,920 | 2,013,605 | 2,114,285 | 2,219,999 |
| Overhead Cost | 899,975 | 153,637 | 251,888 | 264,482 | 277,706 |
| Total Cost (N) | 2,635,290 | 1,001,557 | 2,265,493 | 2,378,767 | 2,497,705 |

## 3.5	Contributions from our Partners

Table 8: Grants and Donor Funding

| Source/Description of Grant | Amount Expected (N’000) |  |  | Counterpart Funding Requirements (N’000) |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | 2023 | 2024 | 2025 | 2023 | 2024 | 2025 |
| French Development Agency (AFD) Water Facility | 4,335,388 | 7,225,638 | 2,890,255 | 628,631 | 1,047,717 | 419,087 |
| African Development Bank (AFDB) | 5,445,384 | 9,075,640 | 9,075,640 | 1,089,077 | 1,815,128 | 1,815,128 |
| Scheme ARWASSI in collaboration with communities (New Innovation) | 50,000 | 60,000 | 100,000 | 25,000 | 30,000 | 50,000 |
| Rural Sanitation and Hygiene Programme in Nigeria (RUSHPIN) Counterpart with FMWR | 100,000 | 200,000 | 300,000 | 50,000 | 100,000 | 150,000 |
| Partnership Expanded Water Sanitation and Hygiene (PWASH) (Draw Down) | 2,151,000 | 3,050,000 | 4,575,000 | 1,075,000 | 1,525,000 | 2,287,500 |
| Drilling of 50 Nos of Boreholes through Japan International Corporation Agency (JICA) | 150,000 | 200,000 | 400,000 | 75,000 | 100,000 | 200,000 |

## 3.6	Cross-Cutting Issues

Ondo State Water Corporation is saddled with the responsibility of providing water in the Urban and Semi Urban Areas as well as maintenance of facilities while the Rural Water and Sanitation (RUWASSA) is saddled with provision of water and sanitation facilities in the rural areas. The relationship is that, the Corporation made available some technical Staff to RUWASSA and both are members of the National Council for Water Resources.

While Ministry of Lands and Infrastructure (Works) is to construct all roads, Ministry of Transport is to install road furniture (i.e. lane markings, double yellow lines, zebra crossings, painting of kerbs, road signs and signals) for effective and efficient usage of the road. The Implementation Programme will consolidate the State Government efforts and bring about:

- A list of projects and programmes for implementation

- List of agreed priorities and their sequencing in terms of implementation

- Budgets which reflect agreed strategies and priorities that are realistic and able to adapt to changing circumstances.

- Action plans for the agreed priorities specifying tasks, roles, key players and time frame.

- Planning systems that provide an enhanced framework for improved living and greater opportunities for enterprise

- Coordination mechanisms that ensure all partners and all MDAs are geared to achieving state-wide aims, strategies and policy directions.

- Monitoring and evaluation procedures that allow for open and transparent performance management to be reviewed and publicly assessed through OSDP level KPIs, harmonised with those deployed in MTSSs and other mechanisms.

## 3.7	Outline of Key Strategies

Table 9: Summary of projects’ expenditures and output measures (The Logframe)

| Outcome | Project Title | Proposed Expenditure (N’000) |  |  | Output | Output KPI | Base Line (e.g. Output Value in 2021) | Output Target |  |  | MDA Responsible |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | 2023 | 2024 | 2025 |  |  |  | 2023 | 2024 | 2025 |  |
| Improved road network across the State | Rehabilitation/Construction of State Highways | 21,000,000 | 22,050,000 | 23,152,500 | 215Km of roads constructed | Km of roads constructed | 225.23 km | 65Km of roads constructed | 70Km of roads constructed | 80Km of roads constructed | Ministry of works |
|  | Allocation of the Direct Labour Engineering Unit(DILEU)Ministry of Works | 900,000 | 945,000 | 992,250 | 12.5Km of roads rehabilitated | Km of roads rehabilitated | 11.33km | 5Km of roads rehabilitated | 4Km of roads rehabilitated | 3.5Km of roads rehabilitated | Ministry of works |
|  | Dualisation of Shoprite - Oda Town | 2,500,000 | 2,625,000 | 2,756,250 | 7.4km of roads dualised | Km of roads dualised | 0 km | 4.2km of roads dualised | 4.4km of roads dualised | 4.6km of roads dualised | Ministry of works |
|  | Building of new laboratory building for quality control and its equipment | 45,000 | 47,250 | 49,613 | 1 laboratory built | No of laboratory built | 0 | 1 laboratory built | 1 laboratory built | 1 laboratory built | Ministry of works |
|  | Renovation of 3 Area Offices in 18 LGAs & Purchase of Furniture | 10,000 |  |  | 3 area offices renovatyed | No of offices renovated | 0 | 3 area offices renovated |  |  | Transport |
|  | Procurement of 20 nos laptop computers @ 320,000 for Hon. Comm, S.A.P.S, Directors, Budget Officer, Salary unit, including project office and final accounts | 9,000 | 9,000 | 9,000 | 20 laptops procured | No of laptops procured | 0 | 8 laptops procured | 8 laptops procured | 6 laptops procured | Ministry of works |
|  | Road Transport Management and Anciliary Services | 33,000 | 2,500 | 1,850 | No of transport systems upgraded/maintained | 3 transport systems upgraded/maintained | 0 | 1 transport systems upgraded/maintained | 1 transport systems upgraded/maintained | 1 transport systems upgraded/maintained | Transport |
|  | Grading/shaping/earth drains | 10,000 | 10,500 | 11,025 | 120 km of road graded | Km of road graded | 0 | 40 km of road graded | 40 km of road graded | 40 km of road graded | Min. of Works |
|  | Networking of CAD room in Planning Dept. | 5,000 | 5,500 | 5,750 | 10 systems networked | No of networking systems | 0 | 10 systems networked | 10 systems maintained | 10 systems maintained | Min .of Works |
|  | Professional development, seminar and workshops | 11,440 | 13,130 | 14,820 | 118 professionals trained | No of professionals trained | 30 | 30 professionals trained | 41 professionals trained | 47 professionals trained | Office of Public Utility |
|  | Completion & Maintenance of Engineering building | 10,000 | 10,395 | 10,915 | 1 building maintained | No of building maintained | 0 | 1 building maintained | 1 building maintained | 1 building maintained | Min .of Works |
|  | Purchase of 10 nos Desktop Computers with Accessories @ N250,000 /SET | 5,000 | 5,177 | 5,435 | 10 desktop computers purchased | No of desktop computers purchased | 0 | 4 desktop computers purchased | 3 desktop computers purchased | 3 desktop computers purchased | Ministry of works |
|  | Procurement and installation of CCTV Cameras in Engineering building | 3,000 | 1,575 | 0.827 | 18 CCTV cameras procured | No of CCTV cameras procured | 0 | 10 CCTV cameras procured | 5 CCTV cameras procured | 3 CCTV cameras procured | Ministry of works |
|  | Creation of Robust Database Solution for e-Tendering and Monitoring. | 5,000 | 5,250 | 5,513 | 1 Database created | No of Database created | 0 | 1 Database created |  |  | Ministry of works |
|  | Bulk Purchase of Electrical Tools and Instrument | 2,000 | 2,293 | 1,885 | 33 electrical tools purchased | No of electrical tools purchased | 0 | 15 electrical tools purchased | 10 electrical tools purchased | 8 electrical tools purchased | Min. of works |
|  | Internet Equipment Procurement & subscription, Webportal design, software packages | 10,000 | 10,500 | 3,695 | 60 offices connected to internet | No of offices connected to internet | 0 | 30 offices connected to internet | 20 offices connected to internet | 10 offices connected to internet | Ministry of works |
|  | Clearing of roads verges& bushes along the highways. Clearing/Deceitation to Drains via Direct Labour | 32,500 | 34,125 | 35,831 | 75.23 Km of road verges/bushes cleared | Km of road verges/bushes cleared | 0 | 25.23 Km of road verges/bushes cleared | 25 Km of road verges/bushes cleared | 25 Km of road verges/bushes cleared | Ministry of works |
| Reduced incident of waterways accidents | Clearing of Water Hyacinth and Weeds along State Waterways | 249,900 | 259,500 | 287,500 | 2,680,000 M2 of water surface cleared | M2 of water surface cleared | 0 | 2,680,000 M2 of water surface cleared | 2,680,000 M2 of water surface cleared | 2,680,000 M2 of water surface cleared | Office of Transport |
|  | Database Creation | 5,000 | 5,250 | 5,512 | 3 Database created | Database created | 0 | 1 Database created | 1 Database created | 1 Database created | Office of Transport |
|  | Completion of on-going office complex/construction of toilets |  | 10,000 | 10,500 | 2 office complex complete | No of office complex completed | 0 |  | 1 office complex completed | 1 office complex completed | Office of Transport |
| Improved electricity supply to rural areas | Rural Electrification Projects across the State | 16,700 | 16,650 | 16,650 | 45 transformers installed | No of transformers installed | 12 | 15 transformers installed | 15 transformers installed | 15 transformers installed | OSEB |
|  | Electrification Projects and Strengthening of existing Network across the State | 45,500 | 53,200 | 67,250 | 5 communities electrified | No of communities electrified | 5 | 1 communities electrified | 2 communities electrified | 2 communities electrified | OSEB |
|  | Replacement of defective conventional street lighting network at Adekunle Ajasin, Awolowo, Government house/Oke eda, parliamentary and investment junction/bishop's Court roads in Alagbaka environs with 150 Watts all-in-one solar powered street light | 24,000 | 24,000 | 24,000 | 360 street light poles purchased | No of street light poles purchased | 0 | 120 street light poles purchased | 120 street light poles purchased | 120 street light poles purchased | OSEB |
|  | Renovation of OSEB Office Accommodation and purchase of Office furniture | 20,000 |  |  | 10 offices renovated | No offices renovated | 0 | 10 offices renovated |  |  | OSEB |
|  | Procurement and installation of 150 Watts All-in-One solar powered street light (Double arm) from Shoprite roundabout to Federal Secretariat. | 10,000 | 10,000 | 10,000 | 150 street light poles purchased | No of street light poles purchased | 0 | 50 street light poles purchased | 50 street light poles purchased | 50 street light poles purchased | OSEB |
|  | Implementation and Construction of Electrification using Mini-Grid technology in Off-Grid and remote communities across the State. | 184,900 | 184,800 | 184,800 | 600 electric poles purchased | No of electric poles purchased | 0 | 200 electric poles purchased | 200 electric poles purchased | 200 electric poles purchased | OSEB |
|  | Purchase and Installation of 2X1000KVA CAT Generating set at Secretariat Complex, Akure. | 29,500 | 29,500 | 29,500 | 3 generating set purchased | No of generating set purchased | 0 | 1 generating set purchased | 1 generating set purchased | 1 generating set purchased | OSEB |
|  | Purchase and Installation of 2X1000KVA CAT Generating set at Government House ground, Akure | 29,500 | 29,500 | 29,500 | 3 generating set purchased | No of generating set purchased | 0 | 1 generating set purchased | 1 generating set purchased | 1 generating set purchased | OSEB |
|  | Provision for Emergency jobs | 12,750 | 12,750 | 12,750 | 6 transformers replaced | No of transformer replaced | 0 | 2 transformer replaced | 2 transformer replaced | 2 transformer replaced | OSEB |
|  | Bulk Purchase of distribution Transformer and Substation Accessories | 44,000 | 44,000 | 44,000 | 15 distribution transformers purchased | No of distribution transformer purchased | 8 | 5 distribution transformers purchased | 5 distribution transformers purchased | 5 distribution transformers purchased | OSEB |
|  | Rehabilitation of Township Distribution Network in the Southern Senatorial District of Ondo State | 6,700 | 7,785 | 8,870 | 50 Offshored materials purchased | No of offshored materials purchased | 5onshored materials | 10 Offshored materials purchased | 20 Offshored materials purchased | 20 Offshored materials purchased | OSEB |
|  | Purchase of measuring wheels and light equipment | 340 | 357 | 375 | 3 measuring wheels & light equipment purchased | No of measuring wheels & light equipment purchased | 0 | 1 measuring wheels & light equipment purchased | 1 measuring wheels & light equipment purchased | 1 measuring wheels & light equipment purchased | OSEB |
| Improved access to power supply | Renewable Energy Desk | 2,480 | 2,250 | 2,100 | 15 Laptops purchased | No of laptops purchased | 0 | 6 Laptops purchased | 5 Laptops purchased | 4 Laptops purchased | Office of Public Utility |
|  | Procurement of High Voltage and Low Voltage testing Equipment | 30,000 | 30,000 | 30,000 | 3 voltage tester procured | No of voltage tester procured | 0 | 1 voltage tester procured | 1 voltage tester procured | 1 voltage tester procured | OSERB |
|  | Enforcement of Power line Right of Way Infractions | 24,300 | 24,300 | 24,300 | 54 Enforcement carried out | No Enforcement carried out | 10 | 18 Enforcement carried out | 18 Enforcement carried out | 18 Enforcement carried out | OSERB |
|  | IPP commercially viable community identification and facilitation | 12,500 | 26,000 | 48,000 | 125communities developed | No of communities developed | 0 | 25 communities developed | 40 communities developed | 60 communities developed | Office of Public Utility |
|  | Renovation of Office | 55,000 | 55,000 | 55,000 | 1 office renovated | No of office renovated | 0 | 1 office renovated |  |  | OSERB |
|  | Publication of Areas Not covered by the National Grid System in Ondo State. | 2,250 | 2,250 | 2,250 | 3publications done | No publications done | 0 | 1 publications done | 1 publications done | 1 publications done | Office of Public Utility |
|  | Development of Regulations and Publication | 5,050 | 5,050 | 5,050 | 3 No of public buildings regulated | No of public buildings regulated | 0 | 1 No of public buildings regulated | 1 No of public buildings regulated | 1 No of public buildings regulated | Office of Public Utility |
|  | Purchase of Office/ICT Equipment | 5,775 | 5,775 | 5,775 | 60 office equipment purchased | No of office equipment purchased | 0 | 20 office equipment purchased | 20 office equipment purchased | 20 office equipment purchased | OSERB |
|  | Procurement of Energy Audit Equipment (Energy Loggers, Broadband Internet WIFI Router/Modem and Application Software) | 725 | 2,225 | 2,225 | 5 of energy audit equipme nt procured | No of energy audit equipment procured |  | 1 energy audit equipment procures | 2 energy audit equipment procures | 2 energy audit equipment procures | Office of Public Utility |
|  | Need Assessment of Areas Not Covered by National grid System in Ondo State | 1,800 | 2,450 | 2,800 | 105 feasibility studies carried out | No of feasibility studies carried out | 0 | 30 feasibility studies carried out | 35 feasibility studies carried out | 40 feasibility studies carried out | OSEB |
|  | Training and Retraining of Vendors and Marketers of Energy, Electrical and Electronics Appliances or Devices in the State(Energy Efficiency and Compliance Certification) | 7,050 | 7,050 | 7,050 | 150 vendors trained | No of vendors trained |  | 50 of vendors trained | 50 of vendors trained | 50 of vendors trained | Office of Public Utility |
|  | Enumeration Survey and Power Assets Statistics gathering | 2,200 | 2,200 | 2,200 | 30 surveys carried out | No of surveys carried out | 0 | 10 surveys carried out | 10 surveys carried out | 10 surveys carried out | Office of Public Utility |
|  | Purchase of office furniture and fittings | 3,874 | 3,874 | 3,874 | 462 office furniture and fittings purchased | No of office furniture and fittings purchased | 0 | 154 office furniture and fittings purchased | 154 office furniture and fittings purchased | 154 office furniture and fittings purchased | OSERB |
|  | Capacity Building for Staff of the Bureau | 5,000 | 5,000 | 5,000 | 90 capacity building carried out | No of capacity building carried out | 0 | 30 capacity building carried out | 30 capacity building carried out | 30 capacity building carried out | OSERB |
|  | Solar Home Systems Initiatives in Collaboration with FGN | 1,155,500 | 1,098,000 | 1,564,000 | 65,800 solar products Purchased | No of solar products Purchased | 0 | 21,500 solar products Purchased | 22,300 solar products Purchased | 22,000 solar products Purchased | OSERB |
|  | Publication of Standards and Requirements for Energy Efficiency Compliance Certification for Public and Domestic Household in Ondo State | 4,700 | 4,700 | 4,700 | 6regulation & standards developed | No of regulation & standards developed | 0 | 2 regulation & standards developed | 2 regulation & standards developed | 2 regulation & standards developed | OSERB |
|  | Purchase/Refurbishment of Vehicle | 71,000 | 71,000 | 71,000 | 12 cars purchased/refurbished | No of cars purchased/refurbished | 0 | 4 cars purchased/refurbished | 4 cars purchased/refurbished | 4 cars purchased/refurbished | OSERB |
|  | Facilitation of Off-Grid Electrification | 131,080 | 131,020 | 62,116 | 1920 R.C pole purchased | No of R.C pole purchased | 0 | 640 R.C pole purchased | 640 R.C pole purchased | 640 R.C pole purchased | OSERB |
| Increased access to water supply and reduced unaccounted for water | French Development Agency (AFD) Water Facility (Drawdown) | 4,336 | 3,226 | 2,890 | 3 consultants engaged | Engagement of consultancy services | 2 | 1 consultants engaged | 1 consultants engaged | 1 consultants engaged | ODWC |
|  | French Development Agency (AFD) Water Facility (GCC) | 628,631 | 547,718 | 419,087 | 3 consultants engaged | Engagement of consultancy services | 0 | 1 consultants engaged | 1 consultants engaged | 1 consultants engaged | ODWC |
|  | Construction of paid fetching point using AQ tap dispensing machine at Erekesan market in Akure and other markets in Ondo, Owo and Okitipupa to contain the spread of Covid-19 pandemic | 17,250 | 18,113 | 19,018 | 10 machine constructed | No of machine constructed | 0 | 3 machine constructed | 4 machine constructed | 4 machine constructed | ODWC |
|  | Monitoring of Project and Water Quality, Monitoring and Surveillance | 24,300 | 24,300 | 24,300 | 54 water projects monitored | No of water projects monitored | 20 | 18 water projects monitored | 18 water projects monitored | 18 water projects monitored | ODWC |
|  | World Water Day | 750 | 750 | 750 | 3 days for world water | No of days for world water | 0 | 1 day for world water | 1 day for world water | 1 day for world water | RUWASSA |
|  | Renovation of office building (ODWC) | 27,000 | 27,000 | 27,000 | 3 office building renovated | No of office building renovated | 0 | 1 office building renovated | 1 office building renovated | 1 office building renovated | ODWC |
|  | Landscaping of office premises | 15,000 | 15,000 | 14,250 |  | No of office premises landscaped | 0 | 1 office premises landscaped | 1 office premises landscaped | 1 office premises landscaped | ODWC |
|  | Purchase of Chemicals | 30,000 | 31,500 | 33,075 | 3 chemicals purchase | No of chemicals purchased | 0 | 1 chemicals purchased | 1 chemicals purchased | 1 chemicals purchased | ODWC |
|  | African Development Bank (AFDB) Water Facility Draw Down | 5,445,384 | 6,642,193 | 7,751,308 | 3 consultants engaged | Engagement of consultancy services | 0 | 1 consultants engaged | 1 consultants engaged | 1 consultants engaged | ODWC |
|  | Purchase of Pool Finder and Aidu Admt 300s Ground Water Detection Equipment | 6,000 |  |  | 1 equipment purchased | No of equipment purchased | 0 | 1 equipment purchased |  |  | ODWC |
|  | Rehabilitation of Awara Dam | 1,500,000 | 1,509,000 | 1,300,000 | 3 awara dam rehabilitated | No of awara dam rehabilitated | 0 | 1 awara dam rehabilitated | 1 awara dam rehabilitated | 1 awara dam rehabilitated | ODWC |
|  | provision of boreholes | 200,000 |  |  | 1 borehole provided | No of boreholes provided | 38 | 1 borehole provided |  |  | RUWASSA |
|  | African Development Bank (AFDB) Water Facility (GCC) | 1,089,077 | 1,815,128 | 1,815,128 | 3 Administrative charges paid | Amount of Administrative charges paid | 0 | 1 Administrative charges paid | 1 Administrative charges paid | 1 Administrative charges paid | ODWC |
|  | Operation and maintenance of water scheme | 27,500 | 30,000 | 32,500 | 15 water scheme maintained | No of water scheme maintained | 9 | 5 water scheme maintained | 5 water scheme maintained | 5 water scheme maintained | ODWC |
|  | State Urban Water Supply Sector Reform Project (Support Services) | 12,000 | 12,600 | 13,230 | 3 Engagement of consultancy services | Consultants engaged | 4 | 1 consultant engaged | 1 consultant engaged | 1 consultant engaged | ODWC |
|  | Rehabilitation works | 20,000 | 21,000 | 22,050 | 3 consultants engaged | Engagement of consultancy services | 0 | 1 consultants engaged | 1 consultants engaged | 1 consultants engaged | ODWC |
|  | KAMOMI AKETI Accelerated Water Scheme | 85,538 | 85,538 | 85,538 | 15 boreholes drilled | No of boreholes drilled | 15 | 5 boreholes drilled | 5 boreholes drilled | 5 boreholes drilled | RUWASSA |
|  | Counterpart Staffs' Operational Budget on AFD's Credit Facility Project (CNG 1037) | 10,000 | 10,500 | 11,025 | 3 consultants engaged | Engagement of consultancy services | 0 | 1 consultants engaged | 1 consultants engaged | 1 consultants engaged | ODWC |
|  | Drilling of Boreholes and Allied Matters | 3,780 | 3,780 | 3,780 | 6 boreholes drilled | No of boreholes drilled | 0 | 2 boreholes drilled | 2 boreholes drilled | 2 boreholes drilled | RUWASSA |
|  | Rehabilitation of Existing Boreholes. | 62,545 | 53,610 | 44,675 | 180 existing boreholes rehabilitated | No of existing boreholes rehabilitated |  | 70 existing boreholes rehabilitated | 60 existing boreholes rehabilitated | 50 existing boreholes rehabilitated | RUWASSA |
| Improved access to public safety, response to emergency, sanitation and hygiene practices | Connection of street light to dedicated line | 25,000 | 26,250 | 27,563 | 3 street lights connected to dedicated line | No of street lights connected to dedicated line | 0 | 1 street lights connected to dedicated line | 1 street lights connected to dedicated line | 1 street lights connected to dedicated line | Min. of Works |
|  | Upgrading of the existing fire stations | 62,000 | 62,000 |  | 6 fire stations upgraded | No of fire stations upgraded | 0 | 3 fire stations upgraded | 3 fire stations upgraded |  | Min. of Works |
|  | Procurement of Fire Fighting Accessories, Lubricants/Comp foams, Uniform/Protective Clothing | 20,000 | 21,000 | 22,050 | 80 accessories procured | No of accessories procured | 25 | 50 accessories procured | 15 accessories procured | 15 accessories procured | Min. of Works |
|  | Needs Assessment on Public Utilities | 73,056 | 37,997 | 43,793 | 125 lands surveyed | No of lands surveyed |  | 25 lands surveyed | 40 lands surveyed | 60 lands surveyed | Office of Public Utility |
|  | Global Menstrual Hygiene Day | 8,030 | 8,030 | 8,030 | 60 schools sensitized | No of schools sensitized | 0 | 20 schools sensitized | 20 schools sensitized | 20 schools sensitized | RUWASSA |
|  | Construction of Toilet and Water Facilities in Public Secondary Schools | 47,400 | 14,700 | 14,700 | 18 toilets constructed | No of toilets constructed |  | 6 toilets constructed | 6 toilets constructed | 6 toilets constructed | RUWASSA |
|  | Global Hand washing Day | 950 | 950 | 950 | 15 materials produced | No of materials produced | 0 | 5 materials produced | 5 materials produced | 5 materials produced | RUWASSA |
|  | Special Days Celebration | 6,750 | 4,000 | 4,000 | 15 materials produced | No of materials produced | 0 | 5 materials produced | 5 materials produced | 5 materials produced | RUWASSA |
|  | Global Days Celebration | 8,000 | 4,750 | 4,750 | 15 materials produced | No of materials produced | 0 | 5 materials produced | 5 materials produced | 5 materials produced | RUWASSA |
|  | provision of urinal and handwashing facilities | 15,000 | 17,000 | 18,000 | 3 handwashing facilities provided | No of handwashing facilities provided | 0 | 1 handwashing facilities provided | 1 handwashing facilities provided | 1 handwashing facilities provided | RUWASSA |
|  | Purchase of Electrical Testing & Measuring Equipment | 10,000 | 10,000 | 10,000 | 3 equipment purchased | No of equipment purchased | 0 | 1 equipment purchased | 1 equipment purchased | 1 equipment purchased | OSEB |
|  | Construction of Renewable Public To3ilet | 80,100 |  |  | 6 renewable public toilet constructed | No of renewable public toilet constructed |  | 6 renewable public toilet constructed |  |  | RUWASSA |
|  | UN-Habitat Support Programme (GCC) | 5,000 | 5,000 | 5,000 | 3 consultants engaged | No of consultants engaged | 0 | 1 consultant engaged | 1 consultant engaged | 1 consultant engaged | Ministry of Lands |
|  | Replacement of defective conventional street lighting network at Adekunle Ajasin, Awolowo, Government house/Oke eda, parliamentary, investment junction/bishop's Court roads in Alagbaka environs and Agbogbo/Fiwasaye road with 150 Watts all-in-one solar powered street light | 13,960 | 15,500 | 17,050 | 450 units of 150W all in one purchased | No of 150W all in one purchased | 0 | 150 units of 150W all in one purchased | 150 units of 150W all in one purchased | 150 units of 150W all in one purchased | OSEB |
|  | Construction of Street Light | 7,325 | 7,475 | 9,250 | 150 street light constructed | No of Street light | 30 | 50 street light constructed | 50 street light constructed | 50 street light constructed | OSEB |
|  | Procurement and installation of 150 Watts All-in-One solar powered street light (Double arm) from Shoprite roundabout to Federal Secretariat. | 5,125 | 5,795 | 6,320 | 150 units of 150W all in one purchased | No of 150Watts all in one purchased | 0 | 50 units of 150W all in one purchased | 50 units of 150W all in one purchased | 50 units of 150W all in one purchased | OSEB |
|  | Purchase of two Fire Fighting Trucks | 354,900 | 372,646 | 391,277 | 2 firefighting vehicle purchased | No of firefighting vehicle purchased | 0 | 2 firefighting vehicle purchased |  |  | Min. of Works |
|  | Community mobilization and capacity building for proper use and maintenance of water and sanitation facilities. | 5,400 | 6,300 | 7,200 | 18 WASHCOM formed and trained | No of WASHCOM formed and trained |  | 6 WASHCOM formed and trained | 6 WASHCOM formed and trained | 6 WASHCOM formed and trained | RUWASSA |
|  | Partnership Expanded Water Sanitation and Hygiene (PEWASH) (Draw Down) | 36,350 | 36,535 | 24,915 | 150 boreholes rehabilitated/drilled | No of boreholes rehabilitated/drilled | 700 | 50 boreholes rehabilitated/drilled | 50 boreholes rehabilitated/drilled | 50 boreholes rehabilitated/drilled | RUWASSA |
|  | Rural Sanitation and Hygiene Programme In Nigeria (RUSHPIN) Counterpart with FMWR | 2,350 | 2,350 | 2,350 | 60 people trained | No of people trained | 0 | 20 people trained | 20 people trained | 20 people trained | RUWASSA |
|  | Facilitation of Alape Port/Igodan-Lisa Aerodrome | 8,000 | 8,400 | 8,420 | 1port/aerodrome facilitated | Construction of port/aerodrome facilitated | 0 | 1 port/aerodrome facilitated | 1 port/aerodrome facilitated | 1 port/aerodrome facilitated | Transport |
|  | Road Furniture and Road/Waterways Maintenance. | 9,000 | 9,450 | 9,923 | 19.35Km of roads covered with furniture | Km of roads covered with furniture | 0 | 6.43 Km of roads covered with furniture | 6.43 Km of roads covered with furniture | 6.43 Km of roads covered with furniture | Transport |
|  | Fencing of VIO's Offices with gate house | 5,000 | 5,250 | 5,513 | 3 VIO offices fenced | No of VIO offices fenced | 0 | 1 VIO offices fenced | 1 VIO offices fenced | 1 VIO offices fenced | Transport |
|  | Purchase/Reconfiguration and Repairs of Towing Trucks | 5,000 | 5,250 | 5,512 | 3 towing trucks purchased/repaired | No of towing trucks purchased/repaired | 3 | 1 towing trucks purchased/repaired | 1 towing trucks purchased/repaired | 1 towing trucks purchased/repaired | Transport |
|  | Provision of Uniform Accessories to STC/IWW Officers | 2,999 | 3,150 | 3,301 | 360 officers provided with uniform | No of officers provided with uniform | 64 | 120 officers provided with uniform | 120 officers provided with uniform | 120 officers provided with uniform | Transport |
| Improved Service Delivery | Development of Centralized Data Services for Residency Card | 7,059 | 7,412 | 7,782 | 1 Centralized Database developed | No of Database developed | 1 | 1 Database | 1 Database | 1Database | SITA |
|  | Kaadi Igbe – Ayo Project | 5,941 | 6,238 | 6,550 | 150,000 cards produced | No of cards produced | 30,000 | 40,000 cards produced | 50,000 cards produced | 60,000 cards produced | SITA |
|  | Purchase of 2,000 Nisca YMCFK UV Ribbon for PR 5350 @ rate of 23,400 and 500 Nisca Laminating thin film at @ 20,880 | 11,529 | 12,106 | 12,711 | 13,000 Nisca ribbon & 6,000 laminating Thin film purchased | No of Nisca ribbon & laminating Thin film purchased | 2000 & 500 | 3000 Nisca ribbon & 1000 laminating Thin film purchased | 4000 Nisca ribbon & 2000 laminating Thin film purchased | 6000 Nisca ribbon & 3000 laminating Thin film purchased | SITA |
|  | Management of Government Estates and provision of infrastructures in the Estates | 6,300 | 7,875 | 8,125 | 71 Government Estates graded | No of Government Estates graded |  | 21 Government Estates graded | 25 Government Estates graded | 25 Government Estates graded | Ministry of Lands |
|  | Renovation of State Information Technology Agency (Old) Building Complex | 5,235 | 5,497 | 5,772 | 1 Sita Building renovated | Sita Building renovated | 80% | 1 Sita Building renovated | 1 Sita Building renovated | 1 Sita Building renovated | SITA |
|  | Procurement of Office Equipment | 1,411 | 1,482 | 1,556 | 165 Office equipment procured | No of office Equipment procured | - | 50 office Equipment procured | 100 office Equipment procured | 15 office Equipment procured | SITA |
|  | Procurement of Hardware | 4,000 | 4,200 | 4,410 | 230 Hardware procured | No of hardware procured | - | 50 Hardware procured | 80 Hardware procured | 100 Hardware procured | SITA |
|  | Creation of IT Resource Centre for Development of Youths IT Entrepreneurs | 35,588 | 37,367 | 39,235 | 17 IT Resource center created | No IT Resource centres created | 1 | 2 centers IT Resource center created | 5 centers IT Resource center created | 10 centers IT Resource center created | SITA |
|  | ICT Research and Development | 4,424 | 4,646 | 4,878 | 60 ICT Research | No of researched areas | 4 | 10 60 ICT Research | 20 60 ICT Research | 30 60 ICT Research | SITA |
|  | Training of unemployed Youth on ICT | 9,494 | 9,968 | 10,467 | 600 Youths trained | No of Youth trained | 300 | 200 Youths trained | 200 Youths trained | 200 Youths trained | SITA |
|  | Provision/Deployment of Network Backbone Infrastructure | 17,676 | 18,560 | 19,488 | Network Deployed | No of deployed Network | 100 | 200 | 300 | 500 | SITA |
|  | Renovation of ICT e-Learning Centre | 7,141 | 7,498 | 7,873 | 41 e-learning centers renovated | No of centers | 5 centers | 8 centers | 15 center | 18 centers | SITA |
|  | Software/Application package (other software e.g. eHealth, e-Judiciary, e-BIR etc) | 7,000 | 5,250 | 7,718 | 45 Software/Application packages Developed | Number of application packages developed and deployed | 5 application packages developed | 10 developed application packages | 15 developed application packages | 20 developed application packages | SITA |
|  | E-mail Exchange Server with Support for calendar, Web mail and file System | 23,000 | 24,150 | 25,358 | 600 e-mail Exchange Server procured | Number of e-mail Exchanged Server procured | 100 | 200 | 400 | State wide | SITA |
|  | Expansion and upgrade of Ondo Online Presence (State Official Website). Expansion to Accommodation Separate Portals for each MDA and Automated Forms (Land, Employment, Agric, Bursary, Scholarship Form | 10,000 | 10,500 | 11,025 | 1 Ondo Online Presence Portal Upgraded. | Number of Ondo Online portal upgraded | 1 | 1 | 1 | 1 | SITA |
|  | Ondo State Geographical Information system (GIS) | 860,147 | 1,305,307 |  | 2 license purchased | No of license purchased |  | 1 license purchased | 1 license purchased |  | Ministry of Lands |
|  | Repair of Pay loader | 10,000 | 10,000 | 10,000 | 3 pay loader repaired | No of pay loader repaired |  | 1 pay loader repaired | 1 pay loader repaired | 1 pay loader repaired | Ministry of Lands |
|  | Updating of Regional & Master Plans for Major Cities and Towns (Akure, Owo, Ore) | 10,000 |  |  | 1 regional & master plans updated | No of regional & master plans updated |  | 1 regional & master plans updated |  |  | MPP&UD |
|  | Capacity Building and Manpower Development | 11,655 | 12,580 | 13,320 | 203 seminars/workshops conducted | No of seminars/workshops conducted |  | 63 seminars/workshops conducted | 68 seminars/workshops conducted | 72 seminars/workshops conducted | MPP&UD |
|  | Completion of OBA's Council House | 33,586 | 43,539 | 31,053 | 1 Oba Council house completed | No of Oba Council house completed | 0 | 1 Oba Council house completed | 1 Oba Council house completed | 1 Oba Council house completed | Ministry of Lands |
|  | Construction of New Governor and Deputy Governor Lodge | 3,679,336 |  |  | 2 lodges constructed | No of lodges constructed | 0 | 2 lodges constructed |  |  | Ministry of Lands |
|  | Urban Development Control, Enforcement and other Activities | 15,000 | 17,000 | 20,000 | 3 enforcement carried out | No of enforcement carried out |  | 1 enforcement carried out | 1 enforcement carried out | 1 enforcement carried out | MPP&UD |
|  | Compensation on Government acquired lands | 4,500 | 5,600 | 6,700 | 3 Government acquired lands compensated | No of Government acquired lands compensated |  | 1 Government acquired lands compensated | 1 Government acquired lands compensated | 1 Government acquired lands compensated | MPP&UD |
|  | Ondo State Multi-Sectoral Physical Development Policy Plan | 2,000 | 2,000 | 2,000 | 3 policy plan developed | No of policy plan developed |  | 1 policy plan developed | 1 policy plan developed | 1 policy plan developed | MPP&UD |
|  | Review of Extant Physical Planning Laws and Regulations | 2,000 |  |  | 1 law reviewed | No of law reviewed |  | 1 law reviewed |  |  | MPP&UD |
|  | Renovation of Office Building and purchase of furniture | 5,000 |  |  | 1 office building renovated | No of office building renovated |  | 1 office building renovated |  |  | MPP&UD |
|  | Purchase of 4 Nos Photocopiers (Sharp 70-24 model) | 8,000 |  |  | 4 photocopier machine purchased | No of photocopier machine purchased |  | 4 photocopier machine purchased |  |  | MPP&UD |
|  | Enforcement on Contravention/Hiring of Heavy Duty Equipment | 2,000 | 3,0000 | 3,500 | 3 heavy duties hired | No of heavy duties hired | 0 | 1 heavy duties hired | 1 heavy duties hired | 1 heavy duties hired | MPP&UD |
|  | Urban Renewal Activities | 3,000 | 4,000 | 5,000 | 3 urban renewal | No of urban renewal |  | 1 urban renewal | 1 urban renewal | 1 urban renewal | MPP&UD |
|  | Araromi Seaside Tourism Development | 10,000 | 12,000 | 15,000 | 1 seaside tourism | No of seaside tourism | 0 | 1 seaside tourism | 1 seaside tourism | 1 seaside tourism | MPP&UD |
|  | Completion of Treasury House | 622,719 |  |  | 1 treasury house completed | No of treasury house completed | 0 | 1 treasury house completed |  |  | Ministry of Lands |
|  | Renovation of Office | 46,650 |  |  | 1 office renovated | No of offices renovated |  | 1 office renovated |  |  | Ministry of Lands |
|  | Purchase of Motorcycles including documentation for the 18 LGAs and HQ | 71,500 |  |  | 11 motorcycles purchased | No of motorcycles purchased | 0 | 11 motorcycles purchased |  |  | MPP&UD |
|  | Refurbishment of Projects/Other Vehicles | 60,000 | 72,000 | 84,000 | 36 project vehicles refurbished | No of project vehicles refurbished |  | 12 project vehicles refurbished | 12 project vehicles refurbished | 12 project vehicles refurbished | MPP&UD |
|  | Akure New Town Development | 10,000 | 12,000 | 15,000 | 1 town developed | No of towns developed | 0 | 1 town developed | 1 town developed | 1 town developed | MPP&UD |
|  | Site Inspection | 2,000 | 3,000 | 4,000 | 3 site inspected | No of site inspected | 0 | 1 site inspected | 1 site inspected | 1 site inspected | Ministry of lands |
|  | Printing of Clients Information Fliers | 3,200 | 3,200 | 3,200 | 3 fliers printed | No of fliers printed |  | 1 fliers printed | 1 fliers printed | 1 fliers printed | MPP&UD |
|  | Digitalization of the Ministry's Registries/Procurement of basic ICT Equipment | 13,700 |  |  | 10 ministries registries digitalized | No of ministries registries digitalized | 0 | 10 ministries registries digitalized |  |  | Ministry of lands |

## 3.8	Justification

For each strategy chosen, it was ensured that best practices were utilized. For example, for each new project, a proper project management process was utilized. This includes proper tendering procedures; opening the bids in the presence of bidders, public and civil society, a minimum of three bidders and the lowest bidder may not be the winner.

In Ondo State, two methods are used for selection of contractors that is, open and selective tendering. For open tendering, contractors are invited through advertisement to tender for projects while for selective tendering especially for specialized projects, a minimum of three competent contractors are selected to bid for the project out of which the final contractor is selected to execute the project.

Tendering processes are analysed during tender analysis in which prices and other factors are considered and compared with those of the State Project Prices and Monitoring Unit (PPMU) to allow for maximum effectiveness in the execution of projects and avoid abandonment. The new projects were proposed to strengthen the infrastructure sector.

## 3.9	Responsibilities and Operational Plan

The responsibility to ensure that the MTSS is implemented in the three-year period as budget requires all-inclusive commitment by the policy and decision makers in the sector and a strong political will. The sector will also require the technical and moral support of Ministry of Economic Planning and Budget (MEP&B) in ensuring the timely preparation and implementation of the MTSS.

An operational Plan will be drafted by the Infrastructure sector for the MTSS period after the document have been approved by the MEP&B. The plan will set out the following information among others

- Specific activities and tasks to be undertaken in executing each project

- The person to perform or be responsible for the performance of the activities and task:

- When each activity or task will start and when it will finish:

- The deliverable after each activity has been completed:

- The report to be prepared by the person responsible (e.g. progress report). Periodical report and distribution of the report, and

- Critical success factors and challenges to the performance of each activity or task

Following the consideration and approval of the Operational Plan by the Honourable Commissioner, the Plan will become the main reference document for the actions to be undertaken in the Sector in the medium term. The operational Plan will also serve as a veritable reference document for performance, monitoring and evaluation.

# Chapter Four:	Three Year Expenditure Projections

## 4.1	The process used to make Expenditure Projections

The key rules of thumb and costing assumptions made by the Infrastructure sector in working out the proposed costs of the projects in this MTSS includes;

- A forecast of the future expenditure based on past experience of expenditure and prevailing cost.

- Estimation based on the budget ceiling provided by the Medium Term Expenditure Framework (MTEF).

- The current inflationary rate and market value of inputs.

- Project Prices Monitoring Unit (PPMU) benchmark prices

- National and International Economic Outlook e.g. Trend of FAAC, Exchange rate, crude oil price etc.

## 4.2	Outline Expenditure Projections

The expenditure items consist of personnel cost, overhead cost and capital estimate. The total expenditure budget for year 2021 was N35,503,439,316.37 while budgeted capital expenditure was N32,860,961,484.96. This represent 92.6% performance against the proposed total expenditure. An actual expenditure of N26,341,888,880.99 was recorded in 2021 while the actual capital expenditure was N24,471,528,630.86 representing 92.9% performance. This portrays a healthy budgetary allocation for the infrastructural sector but there is still room for improvement with respect to actual expenditure in order for the sector to be able to bridge the infrastructural gap in the State.

Table 9 above shows the expected outcome of the projects that are to be executed in the infrastructure sector, the expenditure projections and output targets, the means of measuring performance as well as the responsible MEDAs.

# Chapter Five:	Monitoring and Evaluation

## 5.1	Conducting Annual Sector Performance Review

Annual sector review is important and should be carried out in the infrastructure sector. Presently, the sector does not carry out annual sector review but going forward, the sector will carry out the Performance Management Report and Review which is in line with the process adopted by the State. The Annual Reviews will involve a simple exercise, noting trends and serious potential diversions from long terms aims and outcomes. A more thorough exercise, involving review with all stakeholders, will be held every three years. In both cases the basic approach will be the same. The Performance Management Report and Review process The Performance Management Report and Review process will:

  - Annually capture, document and report on the performance of the OSDP

  - Annually measure the delivery performance against a suite of established Key Performance Indicators and targets;

  - Using a traffic lighting system, such an assessment will show whether the state's performance against a particular Key Performance Indicator is either good, average, or in need of improvement;

  - Through the review process, identify and recommend changes to the public service delivery system – procedures, processes, deliverables – that are required in order for OSDP to get back on track

  - Revise its annual sector plans (MTSS) and resource allocations (Budgets) in a way that provides a closer adjustment to the Plan.

## 5.2	Organisational Arrangements

Those that will be involved in the Performance Management Report and Review process include:

The sector's MEDAs – are responsible for delivering public services, generating and collating performance data for the sector;

The political headship of the sector – approves the Performance Management Report upon its completion, and participates in the Annual Performance Management Review;

A Performance Management Report Drafting Team – comprising members drawn from senior managers from each sector and some senior technical officers from the MEPB. The representatives from the MEPB shall include a Statistician as well as a Planning Officer.

The team shall be chaired by an officer of the rank of a Director from one of the sector's MEDAs. The team shall be responsible for analysing the relevant performance data and thereafter the writing of the Performance Management Report and;

A Performance Management Report Committee – Is responsible for the high level facilitation of the Performance Management Report and Review process that will be necessary, especially in respect of negotiating for required resources from senior management of the sector's MDAs. The team shall additionally be responsible for first line review and approval of the draft report.